CRITICAL DESIGN REVIEW

OrbitMark

Final product-development baseline and UX/UI design authority

Document ID: OM-CDR-001
Version: 1.2
Date: 20 June 2026
Prepared for: Rotem — Founder & Product Owner
Venture code: SNT-SAT
Status: CONDITIONAL CDR APPROVAL - orbital-data and autonomous-delivery authority incorporated; mandatory gates remain
Classification: Confidential

Evidence-control statement This document does not treat design choices, thresholds, forecasts, or unresolved legal questions as facts. Every substantive statement is classified as a verified fact, an approved design decision, a testable requirement, or an open item. External professional sign-off is still required where explicitly identified.

# Document control

| Field | Controlled value |
| --- | --- |
| Authority | This CDR controls product scope, architecture, data contracts, UX/UI requirements, verification gates and Claude Design handoff. |
| Supersedes | Technical and UX/UI decisions in the PDR and 11_DIAGRAMS.md where this CDR explicitly resolves a conflict. |
| Does not supersede | The business plan for commercial strategy and financial modelling; applicable law; platform policies; data-provider terms. |
| Source hierarchy | 1) This CDR; 2) approved interface/data contracts; 3) approved design tokens and screen specifications; 4) diagrams; 5) PDR; 6) business plan. |
| Approval class | Conditional approval of the development plan. Production launch remains prohibited until the release gate is signed. |
| Review method | Structured multi-disciplinary adversarial review (“Council”) across product, orbital mechanics, mobile architecture, UX/human factors, accessibility, security/privacy/legal, and QA/operations. |
| Current revision | v1.2 - retains binding Appendix G and adds Appendices H-J for autonomous delivery, skills/Council governance, Claude Design production and evidence automation for orbital-object ingestion, identity, propagation, working-set selection, pass prediction, validation, observability and UX obligations. |

## Classification legend

| Mark | Meaning | Use in this CDR |
| --- | --- | --- |
| F | Verified fact | Supported by an internal baseline document or a primary/official external source. |
| D | Design decision | A deliberate approved choice. It may be revised only through change control. |
| R | Requirement | A testable obligation with an acceptance method and owner. |
| T | Threshold | A project acceptance target; it is not presented as a universal industry fact. |
| O | Open item | Unresolved, blocked, or requiring external review. It cannot be silently assumed. |

CDR result APPROVE WITH CONDITIONS. The product is technically credible as an honest, model-based orbital-object companion centred on personal curation. The current baseline is not approved unchanged: the CDR mandates an OMM-first data model, a corrected propagation architecture, local-first catalog and pass computation, explicit non-AR parity, a dedicated ingest process, and measurable accessibility, sensor, privacy, claims and release gates.

# Contents

1. Purpose, scope and evidence protocol

2. Baseline review and Council determination

3. Approved product definition and scope

4. Requirements baseline

5. Approved system architecture

6. Orbital data, computation and uncertainty

7. UX/UI design authority

8. Screen-by-screen specification

9. Accessibility and inclusive design

10. Security, privacy, policy and legal controls

11. Quality attributes, operations and observability

12. Verification and validation plan

13. Delivery roadmap and release gates

14. Risk register, open items and CDR actions

15. Claude Design and implementation protocol

16. Final decision and approval record

Appendix A. Requirements traceability matrix

Appendix B. API and data contract

Appendix C. Analytics event dictionary

Appendix D. Design token reference

Appendix E. Source register

Appendix F. Glossary

Appendix G. Orbital Object Ingestion, Identity and Propagation Specification

Appendix H. Autonomous Development Operating Model

Appendix I. Claude Skills, Agents and Council Strategy

Appendix J. Claude Design Production and Automated Evidence

# 1. Purpose, scope and evidence protocol

The CDR converts the commercial thesis and preliminary design into a controlled, testable development baseline.

## 1.1 Purpose

The purpose of this Critical Design Review is to decide whether the proposed product design is sufficiently complete, internally consistent and verifiable to authorize detailed implementation. It is not a business plan, a marketing document or a certification. Its function is to establish the product contract that design, engineering, testing and launch review must follow.

The business plan defines the commercial thesis: OrbitMark is viable only as an annotation-first, education-framed product rather than another general satellite viewer [I-01]. The PDR established technical feasibility and identified the core constraints: public orbital elements and SGP4 make the orbital calculations tractable, while mobile pointing uncertainty and weak differentiation are the major design risks [I-02]. The diagrams supplied an initial architecture and interaction baseline [I-03]. This CDR accepts those foundations, corrects inconsistencies, and makes the resulting design testable.

## 1.2 In scope

Consumer mobile product for iOS and Android, English-first, distributed through app stores after the web/PWA feasibility phase.

Camera-backed sky view, manual/synthetic sky, object discovery, object detail, personal catalog, annotations, watch state, pass predictions and local alerts.

Public orbital-element ingestion, provenance, storage, client caching, on-device propagation, optional catalog sync and education content.

Information architecture, screen requirements, visual system, interaction states, accessibility, privacy, security, operations, analytics and release gates.

Instructions and design-authority controls for Claude Design / Claude Code implementation.

## 1.3 Explicitly out of scope

Conjunction assessment, collision probability, maneuver advice, operator-grade ephemerides, surveillance, or any other Space Situational Awareness service.

Claims that the camera detects or visually identifies orbital debris; the product renders computed positions.

Automatic identification of a single exact object from raw phone pointing when multiple candidates fall within uncertainty.

Plate solving, social feeds, child accounts, classroom rosters, public user-generated content, advertising personalization, and institutional administration in MVP.

Financial forecast approval. Commercial assumptions remain controlled by the business plan and require separate validation.

## 1.4 Evidence protocol

| Rule | CDR application |
| --- | --- |
| Primary-source preference | Technical, standards, policy and platform claims use official documentation, normative standards or the primary source repository. |
| No false precision | Where sensor quality, visibility, data age or platform behaviour varies, the UI shows a state, range or explicit unknown rather than invented certainty. |
| No fact/decision mixing | Proposed thresholds are labelled T; architecture choices are labelled D; unresolved legal questions are O. |
| Traceability | Every mandatory requirement has an ID, rationale, verification method and release gate. |
| Conflict handling | If a prior diagram or narrative conflicts with this CDR, the CDR decision record controls. |
| Change control | A requirement, ADR or screen contract may change only through a recorded change note with impact on tests, data, UX and claims. |

## 1.5 External sign-offs not represented as completed

Mandatory honesty boundary The “Council” in this document is a structured adversarial review framework, not a claim that independent human lawyers, accessibility auditors, orbital-dynamics specialists or security assessors have certified the product. Before production launch, those external reviews remain mandatory where listed.

# 2. Baseline review and Council determination

A red-team review of the three supplied baselines, with explicit resolution of contradictions.

## 2.1 Baseline documents

| ID | Document | Role in CDR |
| --- | --- | --- |
| I-01 | OrbitMark Business Plan v1.0, June 2026 | Commercial thesis, wedge, business constraints, market framing, kill criteria and verify-gated posture. |
| I-02 | Orbital Debris AR App PDR v1 | Technical feasibility, competitor and practitioner evidence, initial product characterization and risk framing. |
| I-03 | 11_DIAGRAMS.md | Initial system context, containers, sequences, data model, confidence state and milestone flow. |

## 2.2 Council review lenses and determinations

| Council lens | Adversarial question | Determination |
| --- | --- | --- |
| Product & strategy | Does the design protect the annotation/curation wedge? | Approve only if saving, annotating, watching and returning to “your objects” is the primary loop. Catalog size and AR spectacle are secondary. |
| Orbital mechanics & data | Are data formats, propagation claims and identifiers future-safe? | Approve with OMM-first storage, large catalog identifiers, provenance, source-age display and independent numerical validation. |
| Mobile/AR architecture | Can a Capacitor client produce a trustworthy experience? | Approve as an orientation-based camera overlay, not world-anchored AR. Require a native sensor-plugin escape hatch and device field gate. |
| UX & human factors | Will users understand what is modelled, uncertain, stale or invisible? | Approve only with confidence states, candidate lists, data freshness, manual sky parity, permission-late onboarding and plain-language copy. |
| Accessibility | Can core jobs be completed without camera, motion, colour or fine pointing? | Approve only if the non-AR path is feature-equivalent and WCAG 2.2 AA/WCAG2ICT criteria are verified. |
| Security, privacy & legal | Is precise location or minor data unnecessarily exposed? | Approve with local-first location and pass computation, optional accounts, no child-directed/social MVP, provider-terms and store-policy review. |
| QA & operations | Can ingestion, computation, UI and release claims be observed and tested? | Approve with dedicated ingest execution, deterministic test vectors, telemetry, visual regression, rollback and release evidence packs. |

## 2.3 Baseline consistency audit and mandatory resolutions

| ID | Baseline issue | CDR resolution |
| --- | --- | --- |
| C-01 | PDR leaves React Native vs. Capacitor open; diagrams select React/Vite + Capacitor. | D-001: Capacitor-wrapped React/Vite is the MVP baseline because it preserves the proposed web stack. Native modules are an explicit escape hatch, not an unplanned rewrite. |
| C-02 | Diagram labels “satellite.js WASM propagator.” satellite.js is a JavaScript/TypeScript library. | D-002: Correct to a TypeScript propagation Web Worker using satellite.js. WASM is not part of the approved baseline unless separately benchmarked. |
| C-03 | Data model stores TLE line1/line2 while the product and providers recommend OMM. | D-003: OMM JSON is canonical; normalized fields and raw source payload are retained. TLE is compatibility input only. Catalog IDs use BIGINT/string-safe handling [E-01][E-02]. |
| C-04 | AR loop reads IndexedDB every ~200 ms. | D-004: IndexedDB is persistence, never the frame-loop data source. Parsed records are held in memory inside a Web Worker; UI frames interpolate rendered positions. |
| C-05 | Server precomputes passes and receives precise lat/lon. | D-005: MVP computes passes on-device and schedules local notifications. Precise location remains local by default; server pass computation is deferred. |
| C-06 | In-process APScheduler appears inside the web deployment. | D-006: Ingestion runs in a dedicated process/cron with idempotency and locking. It is not started by Gunicorn workers. |
| C-07 | Diagram hard-codes an iOS pending-notification cap. | D-007: No fixed undocumented platform number is embedded in product logic. The client uses a rolling schedule, inspects pending notifications and reschedules on app activation. |
| C-08 | “Decay outlook” risks implying a reliable prediction for every object. | D-008: Display actual decay date when sourced. Display an estimate only when a named source and uncertainty are available; otherwise show “Unknown.” |
| C-09 | Business plan includes education/minors as a channel, while social/shared catalogs appear later. | D-009: MVP is general-audience and educator-facilitated; no child accounts, roster data or public free-form sharing. Any children-directed scope triggers a separate compliance review. |
| C-10 | AR can become the only discoverability path. | D-010: Manual Sky and Overhead list are first-class, not fallback-only. All core jobs must be possible without camera and motion permissions. |

## 2.4 Council verdict

Conditional GO The design is approved for implementation as a narrow, honest, annotation-first product. Approval is withdrawn if the product is repositioned as an exact camera detector, a general “largest catalog” tracker, an SSA tool, or a child-directed social platform without a new review.

# 3. Approved product definition and scope

The final product contract that design and engineering must implement.

## 3.1 Product statement

OrbitMark is a mobile sky companion that computes where catalogued artificial objects are expected to appear, explains what those objects are, and lets people save, annotate, watch and revisit the objects they care about. The camera view is an optional presentation layer over a modelled sky; it is not a visual detector. The persistent personal catalog is the core product.

## 3.2 Primary jobs to be done

| Priority | User job | Required product outcome |
| --- | --- | --- |
| P0 | “Tell me what is likely in this part of the sky.” | Show modelled candidates within an honest uncertainty region, ordered with visible provenance and data age. |
| P0 | “Let me keep and follow this object.” | Save locally without forced registration; add tags/notes; enable watch and next-pass alerts. |
| P0 | “Show me what matters tonight.” | Home and Passes surfaces prioritize watched objects and locally relevant passes. |
| P1 | “Help me understand the object and why it matters.” | Object detail distinguishes type/status, explains visibility limitations, and links every factual educational claim to a source. |
| P1 | “Work when sensors, camera or network fail.” | Manual Sky, Overhead list and cached data preserve the core experience with explicit degradation. |
| P2 | “Back up or share my catalog.” | Optional account sync and controlled share cards after the local loop is validated. |

## 3.3 Personas controlled for design

| Persona | Context | Needs | Design consequence |
| --- | --- | --- | --- |
| Curious newcomer | Arrives after seeing an object or a news story. Low orbital knowledge. | Immediate value, plain language, no forced permissions or account. | Home explains the next useful action. Technical detail is progressive. |
| Enthusiast curator | Tracks named spacecraft or debris and returns for passes. | Fast search, reliable watchlist, notes, tags, alerts and source depth. | Catalog and Passes are top-level destinations, not buried utilities. |
| Educator/facilitator | Uses the app with a group or classroom. | Credible facts, citations, manual mode, predictable presentation. | Education cards are sourced; no student accounts are required for MVP. |
| Accessibility-dependent user | May use screen reader, large text, switch/keyboard, reduced motion, or cannot hold a phone steadily. | Equivalent non-camera flow and robust controls. | Camera/motion are optional; no task depends on colour or drag alone. |

## 3.4 Core product loop

Figure 1 — Approved core user flow. The loop delivers value before requesting permissions and preserves a complete manual path.

## 3.5 MVP feature boundary

| Capability | MVP | Later | Never implied |
| --- | --- | --- | --- |
| Manual/Synthetic Sky | Yes — first-class | Enhanced 3D globe | — |
| Camera-backed orientation overlay | Yes — conditional on device gate | Native tracking/plate solving if justified | Camera detection of debris |
| Candidate list from tap region | Yes | Smarter ranking | False single-object certainty |
| Object detail + provenance | Yes | Expanded histories | Unsourced decay prediction |
| Local catalog, notes, tags, watch | Yes | Cloud sync and shared collections | Public social feed in MVP |
| Pass predictions and local alerts | Yes, on-device | Optional server push | Guaranteed exact delivery time |
| Education cards | Yes, curated and cited | Facilitator mode | Unreviewed generated facts |
| Conjunction/collision tools | No | Separate thesis only | Operator-grade safety advice |
| Child accounts / classroom roster | No | Separate compliance program | Implicit collection of minor data |

# 4. Requirements baseline

Mandatory functional and quality requirements, each testable and traceable.

## 4.1 Priority convention

P0 requirements are release-blocking. P1 requirements are required for public beta unless the Product Owner records a time-bounded waiver. P2 requirements are planned extensions and must not compromise the P0 architecture.

## 4.2 Functional requirements

| ID | Pri. | Requirement | Verification |
| --- | --- | --- | --- |
| FR-001 | P0 | Launch without forced account, camera, motion, notification or precise-location permission. | UX inspection + clean-install test |
| FR-002 | P0 | Provide immediate value on Home using cached/global data or a clear setup state. | Usability + offline test |
| FR-003 | P0 | Offer Manual Sky and Overhead list as complete alternatives to Camera Sky. | Functional parity test |
| FR-004 | P0 | Request each permission only after a user action and after a plain-language primer states purpose and fallback. | Permission-flow test |
| FR-005 | P0 | Render modelled orbital-object positions from current cached elements and observer time/location. | Numerical validation |
| FR-006 | P0 | Display object-type shape, model status, data age and confidence state without relying on colour alone. | Visual/accessibility test |
| FR-007 | P0 | A tap on the sky returns a candidate list within the current uncertainty region; it does not silently choose one object. | Interaction test |
| FR-008 | P0 | Show object detail with name, catalog ID, object type/status, element epoch/source, position wording and visibility state. | Content contract test |
| FR-009 | P0 | Allow local save, unsave, note, tag and watch operations without registration. | Persistence test |
| FR-010 | P0 | Calculate upcoming passes for watched objects on-device using the same approved orbital-element set. | Cross-engine test |
| FR-011 | P0 | Schedule, inspect, cancel and roll forward local notifications; recover after permission or exact-alarm changes. | Platform test |
| FR-012 | P0 | Expose data freshness globally and per object; never silently use stale or failed data. | Failure injection test |
| FR-013 | P0 | Cache the latest valid data and preserve catalog operations offline. | Airplane-mode test |
| FR-014 | P0 | Provide clear calibration, low-confidence, denied-permission and unavailable-sensor states. | State-machine test |
| FR-015 | P0 | Make all core tasks possible with screen reader and without camera, motion, fine pointing, drag or colour discrimination. | Accessibility audit |
| FR-016 | P1 | Search and filter by object name, catalog ID, type, status, tags and watched state. | Functional test |
| FR-017 | P1 | Show cited education content that distinguishes tracked objects from untracked modelled debris populations. | Editorial/source review |
| FR-018 | P1 | Allow export and deletion of local personal data; if sync exists, provide account deletion and server-side deletion. | Privacy test |
| FR-019 | P1 | Provide optional catalog sync without changing local-first behaviour. | Sync conflict test |
| FR-020 | P1 | Create share cards that state “modelled position” and omit precise user location. | Claims/privacy review |
| FR-021 | P1 | Provide an ingest/data-status surface for operational diagnosis. | Operations test |
| FR-022 | P2 | Provide 3D orbit visualization only after the core curation loop and performance budget pass. | Roadmap gate |
| FR-023 | P2 | Add plate-solving only after an independent feasibility and privacy review. | New CDR |
| FR-024 | P0 | Fetch orbital data only through documented provider interfaces, preserving response metadata, source class and provider timestamps. | Provider integration test |
| FR-025 | P0 | Validate, normalize and propagation-smoke-test every element record; invalid records enter quarantine and are excluded from publication. | Schema/range/failure injection suite |
| FR-026 | P0 | Store raw source payloads and normalized element sets immutably; publication selects a current record without overwriting history. | Database immutability test |
| FR-027 | P0 | Exclude reused analyst-range and temporary launch-nominal identities from the MVP personal catalog and public package unless a lineage-safe identity contract is approved. | Identity fixture test |
| FR-028 | P0 | Publish only immutable, checksummed packages with a manifest and atomically move the last-known-good pointer after complete validation. | Package atomicity test |
| FR-029 | P0 | Verify package checksum and compatibility before client activation; preserve the previous package when verification or parsing fails. | Client rollback test |
| FR-030 | P0 | Use the approved OMM -> SatRec -> SGP4/SDP4 -> Earth-fixed -> topocentric look-angle pipeline with explicit TEME-oriented variable naming. | Numerical pipeline test |
| FR-031 | P0 | Select a bounded, prioritised working set outside the animation loop; watched/selected objects receive highest computation priority. | Worker scheduling/performance test |
| FR-032 | P0 | Compute rise, culmination and set for watched objects with bracketed root finding and bounded maximum-elevation search using the same element set and observer model. | Pass-event cross-engine test |
| FR-033 | P0 | Represent geometric elevation, sunlight state, brightness knowledge, sky darkness and model freshness as separate fields; do not collapse them into a false visibility claim. | Domain/content contract test |
| FR-034 | P0 | Expose structured ingest, package, propagation, clock and sensor failure states to operations and map user-relevant states to Data Status and object detail. | Failure-state mapping test |
| FR-035 | P1 | Provide a developer/operations diagnostic export containing package version, source, element epoch, calculation time, frame convention and non-sensitive error codes. | Supportability test |

## 4.3 Non-functional requirements

| ID | Pri. | Requirement | Verification |
| --- | --- | --- | --- |
| NFR-001 | P0 | Orbital computations are deterministic for fixed OMM/time/location input and validated against an independent SGP4 implementation. | Automated reference-vector suite |
| NFR-002 | P0 | The UI never promises sensor accuracy that the client cannot measure. Confidence labels are based on observable quality signals or are explicitly qualitative. | Code/content review |
| NFR-003 | P0 | Sky rendering remains responsive on the supported baseline device matrix using worker-based computation and bounded object sets. | Performance profile |
| NFR-004 | P0 | The client does not read IndexedDB or perform full-catalog propagation in the animation frame. | Architecture/code review |
| NFR-005 | P0 | Catalog IDs support current and future identifiers beyond five digits; no TLE-width assumption exists in storage or UI. | Schema/property tests |
| NFR-006 | P0 | Ingestion is idempotent, provider-friendly, rate-limited, retryable and independently observable. | Integration/failure test |
| NFR-007 | P0 | Precise location remains on-device by default and is not included in analytics, logs, share cards or optional sync records. | Privacy data-flow audit |
| NFR-008 | P0 | Meet WCAG 2.2 Level AA for web surfaces and apply WCAG2ICT guidance to mobile software; use native accessibility APIs. | Independent audit + automated checks |
| NFR-009 | P0 | Apply OWASP MASVS controls appropriate to a consumer app and OWASP ASVS controls to the backend. | Security checklist + penetration test |
| NFR-010 | P0 | All factual educational and product claims have a source ID and review date. | Claims registry audit |
| NFR-011 | P0 | Telemetry is first-party, minimal, pseudonymous and disabled for data categories not required to operate the product. | Data inventory review |
| NFR-012 | P1 | Architecture is localization-ready and avoids text embedded in images or fixed-width labels. | Pseudo-localization test |
| NFR-013 | P1 | The app supports dynamic text, screen rotation where safe, reduced motion and light/dark or night-appropriate contrast. | Platform accessibility test |
| NFR-014 | P1 | A failed data refresh never deletes the last known-good element set. | Failure injection test |
| NFR-015 | P1 | All schema and API changes are versioned and backwards compatible within the supported client window. | Contract test |
| NFR-016 | P1 | Production jobs do not run implicitly in each web worker process. | Deployment inspection |
| NFR-017 | P1 | Release artifacts include SBOM/dependency scan, privacy manifest/data-safety declarations and reproducible version metadata. | Release evidence pack |
| NFR-018 | P0 | All orbital timestamps are parsed and stored as UTC instants; timezone-free or ambiguous timestamps are rejected rather than guessed. | Time parsing property tests |
| NFR-019 | P0 | Internal orbital state names state the frame and units (for example position_teme_km); generic x/y/z or eci names are not accepted at module boundaries. | Static contract review |
| NFR-020 | P0 | Provider credentials, if Space-Track is used, remain server-side and never ship in the client package or logs. | Secret scanning + architecture test |
| NFR-021 | P0 | Package publication, current-pointer change and client activation are atomic and recoverable; no partial package is observable as current. | Transaction/failure injection test |
| NFR-022 | P0 | Pass calculations and sky positions are reproducible for fixed package, UTC time and observer input across supported client engines within approved tolerance. | Golden fixture suite |
| NFR-023 | P0 | The app detects material device clock skew and labels calculations/alerts as degraded rather than silently presenting false timing precision. | Clock-skew simulation |
| NFR-024 | P1 | Ingest polling obeys provider cadence, conditional requests, stop-on-error and exponential backoff; repeated 403/429/5xx responses trigger operator action. | Provider policy test |
| NFR-025 | P1 | The worker maintains an in-memory parsed set and publishes bounded typed messages; IndexedDB access, JSON parsing and catalog-wide sorting are absent from the render frame. | Profile + code inspection |
| NFR-026 | P1 | Numerical fixtures include near-Earth, deep-space, high-eccentricity, decayed, malformed, large-ID and stale-element cases. | Fixture coverage report |

## 4.4 Key acceptance thresholds

| ID | Area | Project threshold |
| --- | --- | --- |
| T-001 | Math pipeline | For fixed OMM/time/location vectors, angular output differs from the independent reference by no more than the project tolerance approved during M0; initial target ≤0.1°. |
| T-002 | Camera Sky field quality | On the approved device matrix, the displayed uncertainty region contains the known bright reference object in at least 80% of calibrated trials. Results are reported by device, environment and orientation. |
| T-003 | Core task success | At least 85% unassisted completion for: open Manual Sky, identify candidates, save object, enable watch, find next pass. No critical misunderstanding of “modelled position.” |
| T-004 | Accessibility | Zero release-blocking WCAG 2.2 AA / platform accessibility defects; all core tasks pass VoiceOver and TalkBack manual testing. |
| T-005 | Performance | Camera/Manual Sky maintains a visually stable interaction target on supported devices; the specific frame-time budget is fixed after M0 profiling and enforced in CI. |
| T-006 | Data freshness | The app exposes element epoch and fetch state. Alert generation is suppressed or labelled when data exceeds the empirically approved maximum age. |
| T-007 | Crash quality | No known P0/P1 crash; beta crash-free session target is set after instrumentation and reviewed at release gate. |
| T-008 | Ingest completeness | A candidate package is not published if the manifest count/checksum disagrees with stored records, required validation jobs fail, or the invalid-record rate exceeds the M0-approved guardrail. |
| T-009 | Provider conduct | No source is polled more frequently than its documented update cadence; on 403/429 the worker stops the run and does not retry aggressively. |
| T-010 | Pass timing | Rise/set/maximum event times match the independent reference implementation within the M0-approved tolerance; initial target is <=2 seconds for controlled fixtures. |
| T-011 | Clock integrity | A device/server time discrepancy above the M0-approved threshold produces a visible degraded state and prevents high-confidence alert wording; initial evaluation threshold is 30 seconds. |
| T-012 | Working-set budget | The active propagation set and cadence satisfy the supported-device CPU, memory, frame-time and battery budget fixed at M0; the full catalog is never propagated per visual frame. |
| T-013 | Identity safety | Zero personal annotations or watch records are attached to a different physical object after catalog-number reuse in analyst/temporary identity fixtures. |
| T-014 | Package rollback | Every simulated fetch, parse, validation, write or activation failure leaves a readable last-known-good package and a diagnosable state. |

Threshold discipline The values above are release criteria chosen for this product. They are not represented as universal scientific or industry facts. M0 may tighten or relax a threshold only with recorded evidence and Council approval.

# 5. Approved system architecture

A local-first mobile architecture that separates persistence, propagation, presentation and operations.

## 5.1 Architecture overview

Figure 2 — Approved container architecture. Major changes from the supplied diagram are highlighted in the baseline consistency audit.

## 5.2 Architecture principles

Local-first core: Camera/Manual Sky, catalog operations, pass computation and precise location work without a server round trip.

OMM-first data: The canonical orbital payload is OMM-compatible JSON with provenance and large identifiers [E-01][E-02].

Worker isolation: Parsing and propagation run in a Web Worker. The main thread renders bounded results and handles interaction.

Persistence is not the render loop: IndexedDB stores the last known-good package; active parsed records live in memory.

Optional account: Authentication is introduced only for sync/backup, not for initial exploration or local curation.

Operational separation: Web serving and scheduled ingestion are separate processes with explicit locking and observability.

Native escape hatch: The orientation abstraction can use Capacitor Motion first and a thin native plugin if the field gate fails.

## 5.3 Architecture decision records

| ADR | Status | Topic | Decision | Rationale |
| --- | --- | --- | --- | --- |
| ADR-001 | Accepted | Client baseline | React + TypeScript + Vite, wrapped with Capacitor for iOS/Android after the browser/device spike. | Preserves the established stack and supports incremental native plugins. |
| ADR-002 | Accepted | AR definition | Camera passthrough plus orientation-based overlay. No world anchors or camera-object recognition in MVP. | Matches the actual sensor/data capability and avoids false claims. |
| ADR-003 | Conditional | Orientation source | Begin with standards-based/Capacitor motion APIs; escalate to native iOS/Android heading APIs when confidence quality or device consistency is insufficient. | Web orientation permission and absolute heading support vary; the abstraction prevents lock-in [E-14][E-15]. |
| ADR-004 | Accepted | Orbit library | satellite.js TypeScript in a Web Worker, validated against python-sgp4 or reference vectors. | Primary library supports OMM/TLE, SGP4/SDP4 and coordinate transforms [E-03]. |
| ADR-005 | Accepted | Data format | OMM-compatible JSON is canonical. Raw payload + normalized fields are stored. | TLE format has identifier limitations; providers recommend OMM migration [E-01][E-02]. |
| ADR-006 | Accepted | Pass engine | On-device pass generation for watched objects and local notifications. | Reduces location collection, server cost and online dependency. |
| ADR-007 | Accepted | Catalog | Local database first; optional versioned sync later. | Removes registration friction and protects the core wedge offline. |
| ADR-008 | Accepted | Backend | Flask versioned API + PostgreSQL for orbital metadata, ingestion provenance and optional sync. | Fits founder capability and existing operating model. |
| ADR-009 | Accepted | Scheduler | Dedicated worker/Railway cron; no in-process scheduler in Gunicorn. | Avoids duplicate jobs and lifecycle ambiguity. |
| ADR-010 | Accepted | Education content | Curated source-controlled content; no unreviewed generative claims in production. | Trust is a product requirement. |
| ADR-011 | Accepted | Audience | General audience; educator-facilitated use; no child accounts or public social features in MVP. | Avoids silently entering children/social policy scope [E-12][E-13]. |
| ADR-012 | Accepted | Accessibility | Manual Sky/Overhead is an equivalent product path, not a reduced fallback. | Core jobs cannot depend on camera, motion or visual pointing. |
| ADR-013 | Accepted | Source precedence | CelesTrak OMM-compatible JSON is the default public MVP feed. Space-Track is an authenticated secondary/history source only after provider/legal review. SupGP remains a separately labelled source lane and is never silently mixed. | Preserves simple public ingestion, explicit provenance and provider compliance [E-01][E-02]. |
| ADR-014 | Accepted | Object identity | A stable internal object_key is separate from provider catalog identifiers. Analyst-range 80000–89999 and temporary launch-nominal identities are excluded from user-visible MVP persistence unless lineage-safe mapping is approved. | Space-Track states analyst numbers are reusable; a number alone is not durable identity [E-02]. |
| ADR-015 | Accepted | Frame contract | The SGP4 result is represented internally as position_teme_km and velocity_teme_km_s. The satellite.js ECI-labelled API may be used only behind an adapter that documents its SGP4/TEME semantics. | Prevents ambiguous frame mixing and future integration errors [E-03][E-20][E-22]. |
| ADR-016 | Accepted | Package model | Server publication produces immutable versioned packages and manifests; the current pointer moves atomically after full validation. Clients verify checksum and compatibility before activation. | Provides rollback, auditability and deterministic calculations. |
| ADR-017 | Accepted | Working-set scheduler | Three priority bands are used: selected/watched, above-horizon/camera candidates, and background eligibility. Cadences and counts are profiling outputs, not hard-coded assumptions. | Controls CPU/battery while preserving user value. |
| ADR-018 | Accepted | Pass solver | Passes use adaptive coarse sampling, sign-change bracketing, bisection for rise/set and a bounded scalar search for maximum elevation. | Produces deterministic event boundaries without depending on a server or derivative availability. |
| ADR-019 | Accepted | Time authority | UTC instants control propagation. Device time is checked against a trusted response timestamp when online; material skew creates a degraded state. | Timing error directly affects sky position and notifications. |
| ADR-020 | Accepted | Visibility domain | Geometric position, sunlight/shadow, magnitude/brightness knowledge, observer darkness and source freshness remain separate model fields. | Prevents “above horizon” from being presented as “visible.” |

## 5.4 Client components

| Component | Responsibility |
| --- | --- |
| AppShell | Routing, navigation, global data/privacy state, deep links and error boundary. |
| Home/Tonight | Next watched pass, overhead objects, freshness state and primary “Open Sky” action. |
| SkyView | Camera or synthetic background, marker projection, reticle, confidence state, filters and tap-region interaction. |
| OrientationService | Permission, screen-orientation transform, heading/elevation/roll normalization, smoothing, quality state and manual offset. |
| OrbitWorker | OMM parsing, satrec cache, subset selection, propagation, shadow/visibility support and pass calculations. |
| ElementStore | IndexedDB packages, version metadata, checksum, last-known-good and migration. |
| CatalogStore | Local objects, notes, tags, watch status, conflict metadata and export. |
| NotificationService | Permission, rolling local schedule, cancellation, pending-state inspection and app-activation reschedule. |
| AccessibilityAdapter | Accessible names, announcements, list alternative for sky content, focus management and reduced motion. |
| Telemetry | Minimal event capture with no precise location or note content. |

## 5.5 Backend components

| Component | Responsibility |
| --- | --- |
| Public metadata API | Versioned object metadata and compressed element packages/deltas, with ETag and source provenance. |
| Optional sync API | Authenticated catalog backup, tombstones, version conflicts, export and deletion. |
| Ingest worker | Conditional provider fetch, schema validation, deduplication, checksum, provenance, publish and alerting. |
| Database | Objects, current/historical element sets, ingest runs, source state and optional user sync records. |
| Operations surface | Freshness, last success, failed records, provider response, package version and client compatibility. |

## 5.6 Deployment requirements

Production web/API and ingestion use independent entry points. An ingest lock and unique source/version key make runs idempotent.

Every deploy has a version, commit, schema revision and rollback target. Database migrations are forward-tested and backup-aware.

Client packages are immutable and checksummed. A failed or partial update never replaces the last valid package.

Provider polling respects documented cadence and backoff. CelesTrak explicitly warns against redundant requests and provides OMM/JSON paths [E-01].

Feature flags control Camera Sky, optional sync, education content and experimental ranking independently.

# 6. Orbital data, computation and uncertainty

The physics and data contract that prevent misleading output.

## 6.1 Authoritative data position

CelesTrak and Space-Track publish general perturbations element data in OMM-compatible formats and support identifiers beyond the legacy five-digit TLE range [E-01][E-02]. satellite.js supports TLE or OMM inputs and implements the SGP4/SDP4 calculations and coordinate transforms required for a browser/client implementation [E-03]. These facts support a technically feasible consumer visualization; they do not make the phone’s camera or compass an object detector.

## 6.2 Approved data lifecycle

Figure 3 — Orbital data lifecycle. Persistence, parsing, selection, propagation and rendering are separated.

## 6.3 OMM-first schema rules

| Rule | Mandatory implementation |
| --- | --- |
| Catalog identifier | Database BIGINT; API JSON string or safe integer contract; UI never truncates or assumes five digits. |
| Raw preservation | Store the source OMM-compatible payload, source URL/class, fetch time, checksum and parser version. |
| Normalized fields | Store epoch, mean motion, eccentricity, inclination, RAAN, argument of pericenter, mean anomaly, BSTAR and classification fields needed by the selected library. |
| Provenance | Every displayed position is traceable to source, element epoch, ingest run and client package version. |
| History | Retain sufficient prior sets for audit/debugging; retention period is an operational decision documented before production. |
| Invalid record | Quarantine invalid or unparseable records; do not publish the entire package as valid if integrity checks fail. |
| Decay | Actual/source-reported decay is separate from any estimate. No generic “decay outlook” field without source and uncertainty. |

## 6.4 Computation pipeline

Load the last valid OMM package from IndexedDB during startup and fetch a version/delta in the background.

Parse OMM records into satellite.js records inside a Web Worker; keep the active set in worker memory.

At a controlled cadence, select objects relevant to the observer horizon, user filters and watched catalog. Do not propagate the full catalog every visual frame.

Propagate selected objects for the current timestamp; convert from ECI to Earth-fixed/topocentric altitude and azimuth using the approved observer coordinates and time source.

Project altitude/azimuth through the orientation transform into screen coordinates; interpolate between computation ticks for visual stability.

Render only objects that satisfy horizon, clutter and confidence rules. Candidate search uses angular separation, not screen-pixel proximity alone.

Attach source age, object type, position wording and visibility status to the rendered model.

## 6.5 Visibility wording

| State | Permitted copy | Prohibited implication |
| --- | --- | --- |
| Visible likely | “May be visible under current conditions.” | Guaranteed naked-eye visibility. |
| Visibility unknown | “Visibility is unknown.” | Treating missing magnitude as invisible. |
| Not expected visible | “Not expected to be visible to the naked eye.” | The camera has detected it. |
| Sunlit/model support | “Model indicates the object is sunlit.” | Photometric certainty without atmospheric/brightness data. |
| Debris | “Catalogued debris / rocket body at a modelled position.” | “You are seeing the debris through the camera.” |

## 6.6 Orientation and uncertainty model

Figure 4 — Approved confidence and fallback state machine. The user always retains a manual path.

The orientation service must normalize device and screen coordinate frames, apply smoothing, preserve manual offset and expose a quality state. The Device Orientation specification defines orientation relative to an implementation-defined reference frame and distinguishes relative from absolute orientation [E-15]. Capacitor’s Motion API uses these web capabilities and requires permission handling on relevant platforms [E-14]. Therefore, “heading accuracy in degrees” is not assumed to exist consistently in the web layer.

| Confidence state | Trigger evidence | UI behaviour |
| --- | --- | --- |
| Not enabled | No permission or user has not asked for Camera Sky. | Manual Sky works; show a single “Enable Camera Sky” action with no nagging. |
| Calibrating | New session, unstable heading, orientation discontinuity or manual reset. | Show short instruction; suppress false precision; keep markers secondary. |
| Usable | Stable recent signal and calibration within approved test behaviour. | Show standard uncertainty ring and normal candidate interaction. |
| Low confidence | Signal instability, implausible jump, magnetic interference indication or failed field condition. | Widen/qualify the uncertainty region; explain corrective action; offer Manual Sky. |
| Manual | Permission denied/unavailable or user preference. | Drag/pan sky; preserve search, candidates, detail, save and passes. |

## 6.7 Claims gate

Non-negotiable product language Every surface that could be mistaken for visual detection must communicate “modelled position” in the interaction, detail view or persistent help. Marketing, store screenshots and share cards may not use “detect,” “scan,” “identify the exact fragment,” “live surveillance,” or equivalent wording unless a future system actually performs and validates that function.

## 6.8 Binding engineering authority

Appendix G is a normative part of this CDR. It controls source precedence, object identity, analyst-object handling, ingest state transitions, OMM normalization, immutable storage, package publication, UTC/time handling, SGP4 frame conventions, working-set selection, pass prediction, failure codes, test vectors, observability and the UX states that expose data quality. Where Appendix G is more specific than Sections 4–6 or the preliminary diagrams, Appendix G wins. No development team may substitute a different frame convention, identity rule, pass solver or data-freshness policy without a recorded ADR and CDR change approval.

# 7. UX/UI design authority

The controlling design chapter for Claude Design, engineering and design QA.

## 7.1 Standards and skill basis

The UX process follows human-centred design principles across the product lifecycle [E-10]. Accessibility requirements use WCAG 2.2 and its four principles, with WCAG2ICT guidance for applying Level A/AA criteria to non-web software [E-04][E-05]. Interactive web patterns follow WAI-ARIA Authoring Practices where native semantics are insufficient [E-06]. Platform design must respect Apple Human Interface Guidelines for augmented reality and accessibility [E-07][E-08], and Material 3 accessibility guidance on Android [E-09].

For AI-assisted design, the approved primary skill is Anthropic’s official frontend-design skill, which emphasizes deliberate subject-specific visual direction, typography, content, restraint, responsive design, visible keyboard focus and reduced motion [E-18]. The implementation workflow uses Claude Code skills and verification capabilities as documented by Anthropic [E-19], supplemented by app testing. Community design skills may generate alternatives but never override this CDR, platform guidelines or accessibility tests.

## 7.2 Product experience principles

| ID | Principle | Design consequence |
| --- | --- | --- |
| P-UX-01 | Truth is visible | Model status, source age, confidence and visibility uncertainty are part of the primary interface, not buried legal text. |
| P-UX-02 | Value before permission | Users see Tonight/Manual Sky before camera, motion, location, notification or account requests. |
| P-UX-03 | One clear primary action | Each screen has one dominant next action. Secondary actions are quiet and contextual. |
| P-UX-04 | Curation over spectacle | The app is remembered for “my objects,” not for a decorative AR effect. |
| P-UX-05 | Progressive disclosure | Newcomers see plain language; enthusiasts can expand orbital/source detail. |
| P-UX-06 | Graceful degradation | Offline, stale data, denied permissions and weak sensors produce a useful controlled state. |
| P-UX-07 | Equivalent non-AR path | Manual Sky and list views complete the same jobs as Camera Sky. |
| P-UX-08 | Calm night instrument | The visual system is dark, legible and disciplined; it avoids generic neon sci-fi ornament and excessive animation. |
| P-UX-09 | Recognition over recall | Object types, watch state, data freshness and navigation remain visible and consistent. |
| P-UX-10 | No inaccessible shortcuts | No colour-only meaning, drag-only action, tiny target, motion-only instruction or unlabelled canvas control. |

## 7.3 Information architecture

Figure 5 — Approved information architecture. Six top-level destinations preserve the curation loop and a complete non-AR path.

## 7.4 Navigation model

| Surface | Navigation rule |
| --- | --- |
| Mobile app | Bottom navigation: Tonight, Sky, Catalog, Passes. Learn and Settings are reachable from top-level actions/menu. Four primary tabs only. |
| Sky | Camera/Manual mode is a segmented choice within one destination; switching modes preserves time, filters, selection and observer context. |
| Object detail | Opens as a full-height sheet or page with a stable back path. Save/Watch remains visible without obscuring source/freshness. |
| Candidate list | Bottom sheet with accessible list semantics; focus moves to sheet heading and returns to the originating sky control on close. |
| Deep links | Pass alerts open the corresponding pass/object context, not a generic home screen. |
| Desktop/PWA | Responsive shell may use side navigation, but information hierarchy and labels remain identical. |

## 7.5 Visual direction

Approved design thesis OrbitMark should feel like a trustworthy field instrument used at night: precise typography, restrained orbital geometry, clear status language and one memorable signature — the uncertainty ring as both a visual motif and an honesty mechanism. It must not look like a game HUD, military tracker or generic purple-gradient AI dashboard.

| Dimension | Approved direction | Avoid |
| --- | --- | --- |
| Palette | Deep navy surfaces, near-white text, orbital cyan for primary action, amber for caution, blue/green supporting states. | Pure black everywhere, low-contrast grey, decorative rainbow coding. |
| Typography | A characterful but legible display face for product/section titles; highly readable sans-serif for body/data; tabular numerals for time/angles. | Multiple novelty fonts, condensed body text, all-caps paragraphs. |
| Shape | Moderate 12–16 px radii; thin orbital lines; clear containment. | Every element as a pill; excessive glassmorphism; faux 3D. |
| Iconography | Simple line icons plus geometric object-type shapes; labels always available. | Unlabelled astronomy glyphs or colour-only type coding. |
| Motion | Short purposeful transitions, sheet continuity, marker smoothing. Respect reduced-motion settings. | Parallax, starfield loops, constant pulsing or motion that implies accuracy. |
| Content density | Progressive detail; core facts visible, advanced orbit values collapsible. | Dense analyst tables on primary consumer screens. |

## 7.6 Core design tokens

| Token | Value | Use / contrast note |
| --- | --- | --- |
| color.bg.canvas | #07131F | Main night canvas. |
| color.bg.surface | #0E2233 | Primary app surface. |
| color.bg.panel | #132C40 | Cards, sheets and controls. |
| color.text.primary | #F4F7FA | Primary text; high contrast on approved dark surfaces. |
| color.text.secondary | #A9BBC9 | Secondary text; remains AA contrast on approved dark surfaces. |
| color.action.primary | #43C6D9 | Primary action and active markers; use dark text on filled button. |
| color.focus | #74A7FF | Visible focus ring, not status colour. |
| color.warning | #FFB454 | Low confidence, aging data and caution. |
| color.danger | #FF6B6B | Errors/destructive actions only. |
| color.success | #53D49A | Fresh/complete state; never sole indicator. |
| space.unit | 4 px | All spacing uses a 4 px base; primary rhythm 8/12/16/24/32. |
| radius.control | 12 px | Buttons, chips, fields. |
| radius.panel | 16 px | Cards and sheets; avoid universal pills. |
| target.minimum | 44 × 44 CSS px or platform equivalent | Project baseline; verify against WCAG/platform guidance. |
| motion.fast | 150 ms | Micro state change. |
| motion.standard | 220 ms | Sheet/navigation transition; disable/reduce when requested. |

## 7.7 Type system

| Role | Specification | Usage |
| --- | --- | --- |
| Display | Candidate: Space Grotesk Semibold, 28–32 px | Product wordmark and rare hero/section title. |
| Title | System/IBM Plex Sans Semibold, 20–24 px | Screen titles and object names. |
| Body | System/IBM Plex Sans Regular, 16 px minimum target | Instructions, descriptions, education content. |
| Data | IBM Plex Sans/Mono with tabular numerals, 14–16 px | Time, angle, NORAD ID and source age. |
| Caption | 13–14 px, high-contrast secondary | Metadata only; never critical instructions below readable size. |

Font families are design candidates, not immutable facts. Before bundling, confirm licensing, platform rendering, dynamic type behaviour and performance. System-font fallback is mandatory.

## 7.8 Object-marker system

| Object class | Shape | Colour role | Required label |
| --- | --- | --- | --- |
| Active payload | Circle | Cyan | Name or abbreviation + “active payload” in candidate/detail. |
| Inactive payload | Square | Muted blue | “Inactive payload.” |
| Rocket body | Diamond | Amber | “Rocket body.” |
| Debris | Triangle | Blue | “Catalogued debris.” |
| Watched object | Outer halo/bookmark state | Independent of type colour | “Watched” accessible state. |
| Uncertainty | Dashed/soft ring | Matches marker or neutral | Accessible description includes qualitative confidence. |
| Cluster | Count badge + list action | Neutral | “N modelled objects in this region.” |

## 7.9 Component contract

| Component | Contract |
| --- | --- |
| Primary button | One per view; verb-first label; 44 px target; loading, disabled and focus states; no icon-only primary action. |
| Status chip | Short state + icon/text. Never colour-only. Examples: “Data 4h old,” “Low confidence,” “Offline.” |
| Object row | Type shape, name, concise metadata, watch state, accessible combined label and predictable disclosure action. |
| Object card | Name/ID, type/status, source age, next pass, visibility, save/watch action and expandable source/orbit details. |
| Candidate sheet | Heading with candidate count, ordered list, explanation that positions are modelled, close/focus contract. |
| Freshness banner | Appears when refresh fails, data is aging/stale or source status is unknown. Provides next action and preserves last valid data. |
| Permission primer | Explains benefit, requested resource, local processing where applicable, fallback and “Not now.” |
| Calibration prompt | One instruction at a time; never blocks Manual Sky; no indefinite spinner. |
| Empty state | States why it is empty and the one action that resolves it. |
| Error state | Names the failed operation, preserves user data, offers retry/fallback and has a diagnostic code only in secondary detail. |
| Toast/announcement | Confirms reversible local action; screen reader live-region equivalent; never sole error channel. |
| Bottom sheet/dialog | Platform-appropriate focus trap/return, escape/back behaviour and accessible title. |

## 7.10 Permission strategy

| Permission | When requested | Primer promise | Fallback |
| --- | --- | --- | --- |
| Camera | Only after “Enable Camera Sky.” | Used as a background for modelled markers; image is not uploaded by default. | Manual Sky. |
| Motion/orientation | Same explicit Camera Sky action or a distinct step if platform requires. | Aligns the modelled sky; may be inaccurate near interference. | Manual Sky + manual offset. |
| Approx./precise location | When user asks for local overhead/passes or chooses “Use current location.” | Used locally for sky/pass calculations; precise coordinates stay on device by default. | Search/select city or manual coordinates stored locally. |
| Notifications | After the user watches an object and sees the next pass value. | Alerts for selected watched objects; timing may depend on OS settings. | In-app Passes timeline. |
| Account/sign-in | Only when enabling sync/backup or cross-device restore. | Backs up catalog; local use remains available. | Continue locally. |

## 7.11 Content and terminology rules

| Use | Do not use |
| --- | --- |
| “Modelled position” | “Detected through your camera” |
| “Objects in this area” | “Exact object under the reticle” |
| “May be visible” / “Visibility unknown” | “Visible now” without sufficient evidence |
| “Elements updated 4 hours ago” | “Live” unless the data actually is live |
| “Catalogued debris” | “All debris” |
| “Use Manual Sky” | “Your device is unsupported” as a dead end |
| “Save object” / “Watch passes” | Clever labels that obscure the action |
| “Source: CelesTrak GP” | Unattributed educational facts |

## 7.12 Low-fidelity screen direction

Figure 6 — Schematic screen direction for Tonight, Camera Sky, candidate selection, object detail, My Catalog and Passes. These are interaction contracts, not final visual comps.

# 8. Screen-by-screen specification

Detailed contracts for Claude Design and implementation. Every screen includes states, accessibility and acceptance criteria.

## S-01 — Launch / bootstrap

| Aspect | Screen contract |
| --- | --- |
| Purpose | Start safely and recover the last-known-good state. |
| Information hierarchy | Logo/wordmark, concise progress, data/package state only if delayed. |
| Primary/secondary actions | No permission request. If cache exists, open Home immediately and refresh in background. |
| Required states | Offline first install; corrupt cache; maintenance; mandatory migration. |
| Accessibility | Screen reader announces progress only when delayed; no animated starfield required. |
| Acceptance | Opens a usable state or explicit recovery; never loops indefinitely. |

## S-02 — Onboarding / value preview

| Aspect | Screen contract |
| --- | --- |
| Purpose | Explain value in at most three focused steps. |
| Information hierarchy | Understand overhead → save objects → get pass alerts. |
| Primary/secondary actions | “Explore now” is primary; “How positions work” secondary. |
| Required states | Returning user skips; no account gate. |
| Accessibility | Headings, concise copy, skip, reduced motion. |
| Acceptance | User reaches Home without permissions or registration. |

## S-03 — Tonight / Home

| Aspect | Screen contract |
| --- | --- |
| Purpose | Answer “what matters now?” and drive the core loop. |
| Information hierarchy | Global data status, next watched pass, Open Sky, overhead list, recent catalog. |
| Primary/secondary actions | Primary: Open Sky. Secondary: object/pass rows. |
| Required states | No location; no watched objects; offline; stale data; alert denied. |
| Accessibility | Logical heading order; rows are full-size buttons; time labels are spoken unambiguously. |
| Acceptance | New user understands the primary action; returning user sees next watched value. |

## S-04 — Sky mode chooser / permission primer

| Aspect | Screen contract |
| --- | --- |
| Purpose | Let the user choose Camera or Manual Sky with informed consent. |
| Information hierarchy | Two mode cards, benefit, required resources, privacy/fallback. |
| Primary/secondary actions | Primary follows selected mode; “Not now” preserves Manual. |
| Required states | Permission previously denied; unsupported sensor; no camera. |
| Accessibility | No coercive copy; mode choice keyboard/screen-reader operable. |
| Acceptance | Denial never blocks Manual Sky. |

## S-05 — Camera Sky

| Aspect | Screen contract |
| --- | --- |
| Purpose | Show modelled objects over camera while communicating uncertainty. |
| Information hierarchy | Compass/time, data status, reticle, markers, confidence, filters, Manual switch. |
| Primary/secondary actions | Primary interaction: tap region; secondary calibration/filter. |
| Required states | Calibrating; low confidence; no location; stale data; thermal/performance fallback. |
| Accessibility | Accessible alternative list is reachable; marker count/status announced on demand, not every frame. |
| Acceptance | No false single hit; stable enough for supported matrix gate. |

## S-06 — Manual Sky

| Aspect | Screen contract |
| --- | --- |
| Purpose | Provide complete sky exploration without camera/motion. |
| Information hierarchy | Pan/tilt sky, time, horizon, markers, search, filters, candidate selection. |
| Primary/secondary actions | Drag/pan plus non-drag controls and reset. |
| Required states | No location; offline; high density. |
| Accessibility | Keyboard/assistive controls for movement; zoom buttons; list equivalent. |
| Acceptance | Can complete identify→detail→save flow. |

## S-07 — Candidate list

| Aspect | Screen contract |
| --- | --- |
| Purpose | Resolve ambiguity after tap. |
| Information hierarchy | Candidate count, ordered rows, type, angular separation/confidence, model note. |
| Primary/secondary actions | Select candidate; close/back. |
| Required states | Zero candidates; many candidates; stale position. |
| Accessibility | Focus moves into sheet; rows are semantic buttons; close returns focus. |
| Acceptance | User can explain why multiple candidates appear. |

## S-08 — Object detail

| Aspect | Screen contract |
| --- | --- |
| Purpose | Build trust and support save/watch. |
| Information hierarchy | Name/ID, type/status, source age, visibility, next pass, position wording, education/source details. |
| Primary/secondary actions | Primary: Save or Watch depending state. |
| Required states | Unknown name/type/visibility; decayed object; stale elements; offline. |
| Accessibility | Expandable sections use proper disclosure semantics; factual links have descriptive names. |
| Acceptance | No field implies unsourced certainty. |

## S-09 — Save / annotate

| Aspect | Screen contract |
| --- | --- |
| Purpose | Capture the wedge with minimal friction. |
| Information hierarchy | Save state, optional tags, optional note, Watch toggle with notification explanation. |
| Primary/secondary actions | Primary: Save. |
| Required states | Local-only; sync conflict later; note length; notification denied. |
| Accessibility | Labels not placeholders; note count; errors associated with fields. |
| Acceptance | Save succeeds locally without account/network. |

## S-10 — My Catalog

| Aspect | Screen contract |
| --- | --- |
| Purpose | Make personal curation fast and rewarding. |
| Information hierarchy | Search, filter chips, watched/tag sections, sortable object rows. |
| Primary/secondary actions | Open object; toggle watch through explicit control; multi-select deferred. |
| Required states | Empty; offline; sync pending/conflict. |
| Accessibility | Chip state spoken; list supports large text; no swipe-only actions. |
| Acceptance | Find watched object and filter by tag within task threshold. |

## S-11 — Passes timeline

| Aspect | Screen contract |
| --- | --- |
| Purpose | Show actionable upcoming passes for watched objects. |
| Information hierarchy | Date sections, pass time, maximum elevation, duration, visibility state, alert status. |
| Primary/secondary actions | Open pass; manage alert. |
| Required states | No passes; stale data; location missing; OS alert restrictions. |
| Accessibility | Local time zone explicit; screen reader wording includes date/time/angle. |
| Acceptance | Pass values use same element/version as detail or explain difference. |

## S-12 — Pass detail / alert destination

| Aspect | Screen contract |
| --- | --- |
| Purpose | Prepare the user for one pass. |
| Information hierarchy | Countdown, rise/max/set, direction, confidence/freshness, object link, alert controls. |
| Primary/secondary actions | Open Sky near event; change alert. |
| Required states | Event passed; data refreshed; alert fired late. |
| Accessibility | No flashing countdown; reduced motion; time semantics. |
| Acceptance | Deep link arrives at correct pass/object. |

## S-13 — Search and filters

| Aspect | Screen contract |
| --- | --- |
| Purpose | Control clutter and support expert lookup. |
| Information hierarchy | Name/NORAD search, type/status, visible-likely, watched, tags. |
| Primary/secondary actions | Apply/clear. |
| Required states | No result; partial/offline catalog. |
| Accessibility | Search label, clear button, filter summary; no hidden gesture. |
| Acceptance | Filters persist within session and are visible. |

## S-14 — Learn / education

| Aspect | Screen contract |
| --- | --- |
| Purpose | Explain orbital environment with sourced facts. |
| Information hierarchy | Curated cards, tracked vs. modelled populations, object stories, source links and review date. |
| Primary/secondary actions | Open source / related object. |
| Required states | Content unavailable/offline; outdated review date. |
| Accessibility | Readable long-form, headings, alt text and no autoplay motion. |
| Acceptance | Every fact maps to claims registry/source ID. |

## S-15 — Data status

| Aspect | Screen contract |
| --- | --- |
| Purpose | Make freshness and provider state diagnosable. |
| Information hierarchy | Package version, element age distribution, last refresh, source, retry, cache size. |
| Primary/secondary actions | Retry; view details. |
| Required states | Rate limited; source outage; validation failed; using last valid. |
| Accessibility | Status wording not colour-only; timestamps accessible. |
| Acceptance | Users and support can identify current data state. |

## S-16 — Settings / privacy / accessibility

| Aspect | Screen contract |
| --- | --- |
| Purpose | Control permissions, local data, notifications, display and optional account. |
| Information hierarchy | Location mode, notification state, Manual default, reduced motion, text/system settings, export/delete, sync. |
| Primary/secondary actions | Contextual save or immediate switches. |
| Required states | OS setting changed; account unavailable; deletion pending. |
| Accessibility | Native controls/labels, confirmation for destructive action. |
| Acceptance | All data controls are discoverable and accurate. |

## S-17 — Optional sync / account

| Aspect | Screen contract |
| --- | --- |
| Purpose | Enable backup without coercion. |
| Information hierarchy | Benefit, data categories, sign-in method, sync status, conflict resolution, delete account. |
| Primary/secondary actions | Enable/disable sync. |
| Required states | Offline, partial conflict, auth expiry. |
| Accessibility | No dark patterns; account deletion and local-only option. |
| Acceptance | Local catalog remains usable if sync fails or is disabled. |

## S-18 — Error / empty / offline patterns

| Aspect | Screen contract |
| --- | --- |
| Purpose | Provide consistent recovery across the product. |
| Information hierarchy | What happened, what remains safe, one recovery action, fallback. |
| Primary/secondary actions | Retry or use cached/manual path. |
| Required states | Provider failure, permission denial, parser error, unsupported device. |
| Accessibility | Error announced; focus placed at summary; no code-only message. |
| Acceptance | User data is preserved and next action is clear. |

# 9. Accessibility and inclusive design

Accessibility is a release requirement and a core product fallback, not a post-design audit.

## 9.1 Conformance baseline

WCAG 2.2 is a W3C Recommendation organized under perceivable, operable, understandable and robust principles [E-04]. WCAG2ICT provides authoritative guidance for applying WCAG A/AA criteria to mobile and other non-web software [E-05]. OrbitMark therefore uses WCAG 2.2 AA as the measurable baseline while also testing platform-native behaviour with VoiceOver and TalkBack.

## 9.2 Product-specific accessibility requirements

| ID | Requirement |
| --- | --- |
| A11Y-01 | All core tasks have a non-camera and non-motion route through Manual Sky, lists and search. |
| A11Y-02 | Sky canvas exposes an accessible summary and synchronized semantic object list; individual moving markers are not the only controls. |
| A11Y-03 | Meaning uses text/shape/icon in addition to colour; object class and status are included in accessible names. |
| A11Y-04 | All actionable targets meet the project minimum and have visible focus/pressed/disabled states. |
| A11Y-05 | Dynamic type/text zoom to at least 200% does not clip critical content or hide actions; layouts reflow. |
| A11Y-06 | Dragging has button/keyboard alternatives; sheets, dialogs, menus and disclosures follow platform/APG interaction patterns [E-06]. |
| A11Y-07 | Live updates are rate-limited and user-triggered for assistive technology; frame-by-frame marker motion is not announced. |
| A11Y-08 | Reduced motion removes non-essential animation and replaces animated calibration with static guidance. |
| A11Y-09 | Pass times and angles have meaningful spoken labels; abbreviations and symbols are expanded. |
| A11Y-10 | Permission primers and errors use plain language and preserve focus after OS dialogs. |
| A11Y-11 | Charts/educational visuals provide text equivalents and source links. |
| A11Y-12 | Dark/night design still meets contrast. Optional red-light mode cannot become the only accessible theme. |

## 9.3 Accessibility test matrix

| Area | Tools / methods | Release evidence |
| --- | --- | --- |
| Semantics | VoiceOver iOS, TalkBack Android, browser accessibility tree, native inspector. | Recorded task runs + defect log. |
| Keyboard/switch | External keyboard and switch-like linear navigation for PWA/native surfaces. | Focus order screenshots/video. |
| Text scaling | iOS Larger Text, Android font/display size, browser 200% zoom. | Screen matrix with no critical clipping. |
| Contrast/colour | Automated contrast check plus manual state review. | Token report and exception list. |
| Motion | Reduced-motion OS/browser setting. | Before/after behaviour list. |
| Touch/drag | Target-size audit; all drag actions tested with alternatives. | Component checklist. |
| Cognitive/plain language | Comprehension test for modelled position, freshness and confidence. | Participant evidence. |

## 9.4 Accessibility stop-ship defects

Core action unavailable to a screen-reader user or only available through Camera Sky.

Focus trapped, lost behind a sheet, or returned to an unrelated element.

Critical state conveyed only by colour or motion.

Large text hides Save, Watch, Retry, permission fallback or data status.

Canvas content has no semantic/list equivalent.

Automated animation cannot be reduced or causes unusable jitter/flashing.

# 10. Security, privacy, policy and legal controls

The design minimizes collected data and prevents the education channel from silently becoming a child-data product.

## 10.1 Security baseline

OWASP MASVS is the approved mobile-security control framework [E-11]. The backend also uses applicable OWASP ASVS controls. Security scope is proportional to the product, but the absence of payment or sensitive health data does not remove obligations around authentication, location, notes, tokens, dependency integrity and deletion.

| Control area | Mandatory design |
| --- | --- |
| Data storage | Store catalog and settings in platform-appropriate app storage; protect auth tokens in native secure storage; notes are never placed in logs or analytics. |
| Transport | TLS only; certificate/platform defaults; no secrets or provider credentials embedded in the client. |
| Authentication | Optional sync uses a proven identity flow. Sessions are revocable; account deletion invalidates tokens and deletes server records. |
| Authorization | Every user-scoped API query enforces ownership server-side; object metadata remains public/read-only. |
| Input/output | Validate tags/notes, lengths and encodings; escape rendered content; no executable markup from users. |
| Dependencies | Lockfiles, automated vulnerability scanning, SBOM and reviewed updates for Capacitor, React, satellite.js and server packages. |
| Build/release | Signed store builds, protected CI secrets, production flags, no DEV_MODE bypass in release artifacts. |
| Operations | Rate limits, audit events for sync/deletion, alerting on ingest failure, backup/restore tests. |

## 10.2 Privacy data inventory

| Data | MVP location | Server by default? | Retention/control |
| --- | --- | --- | --- |
| Precise current location | Device memory/local settings | No | User can use city/manual location, clear it, or deny permission. |
| Saved objects/tags/notes | Local catalog | No; optional sync only | Export/delete locally; synced data export/delete if enabled. |
| Watch/pass schedule | Local database and OS notification queue | No | User can disable watch/notifications and clear schedules. |
| Camera image | Live device view | No capture/upload by default | No photo persistence unless a separate user action is introduced and reviewed. |
| Motion/orientation | Device session | No | Ephemeral; no raw sensor telemetry. |
| Analytics identifier | Pseudonymous first-party ID | Only minimal events if enabled | No ad ID; rotation/deletion policy documented. |
| Account email/identity | Not required for local mode | Yes only for optional sync | Deletion and privacy policy required. |

## 10.3 Children and education boundary

Apple and Google apply additional requirements when an app targets children or includes child-directed/social functionality [E-12][E-13]. The approved MVP therefore does not create child accounts, classroom rosters, free-form public communication or personalized advertising. Educators can facilitate use without collecting student identity. Any proposal to target children directly is an O item requiring legal review, revised privacy design, store-policy analysis and a new CDR.

## 10.4 Platform policy requirements

| Policy area | Release action |
| --- | --- |
| Apple App Review | Review current Safety, Performance, Business, Design and Legal sections before submission [E-12]. |
| Apple privacy labels | Inventory all first- and third-party data collection and keep declarations current. |
| Google Data safety | Complete declarations from the actual SDK/data inventory; privacy policy must match behaviour. |
| Permissions | Purpose strings and in-app primers must be specific, accurate and non-coercive. |
| Notifications | Ask only after the user creates a watch intent; document OS timing limitations. |
| Children/families | Declare target audience honestly; do not include children without the separate compliance program. |
| Subscriptions/monetization | Store billing and paywall scope are controlled by the business plan and require a separate implementation review. |

## 10.5 Provider terms and content rights

Pre-launch legal gate Official technical documentation confirms data formats and access patterns, but this CDR does not substitute for legal review of redistribution, caching, attribution and commercial-use terms for CelesTrak, Space-Track, imagery, fonts or education content. The production ingest and public package are blocked until that review is recorded.

# 11. Quality attributes, operations and observability

Operational trust is part of the user experience because every position depends on time, source data and device state.

## 11.1 Quality attribute scenarios

| Attribute | Stimulus | Required response |
| --- | --- | --- |
| Reliability | Provider returns invalid/partial data. | Ingest quarantines the run; current package remains last valid; operations alert fires; UI shows last successful age. |
| Performance | User opens Sky with a large catalog. | Worker loads bounded set; main thread stays interactive; density control prevents marker flood. |
| Offline | User opens app in airplane mode after prior use. | Cached sky/catalog/passes work; data age is visible; refresh action explains offline state. |
| Privacy | User enables local passes but not sync. | No precise location or catalog leaves device; analytics contain no coordinates or note content. |
| Accessibility | User uses TalkBack and cannot hold device steadily. | Manual Sky/list path supports identify, detail, save and pass tasks. |
| Recoverability | Database migration or deploy fails. | Rollback restores previous app/API; last published package remains available; migration is not auto-destructive. |
| Maintainability | Provider adds large catalog IDs/new fields. | OMM/raw preservation and schema validation accept compatible fields; UI does not assume fixed width. |

## 11.2 Observability model

| Layer | Required signals |
| --- | --- |
| Ingest | Start/end, provider status, conditional request result, bytes, record count, invalid count, newest/oldest epoch, checksum, published package. |
| API | Request volume, latency, errors, package/cache hit, client version, rate-limit events; no precise coordinates in logs. |
| Client data | Package version, load/parse result, cache migration, age bucket, refresh error; no raw notes/location. |
| Sky quality | Mode, device family, confidence state transitions, render performance buckets, manual fallback usage; raw orientation is not retained. |
| Core loop | Open Sky, candidate shown, object detail, save, watch, pass viewed, alert scheduled/opened. |
| Privacy/security | Consent state, export/delete completion, auth failure, token revocation, dependency/build evidence. |

## 11.3 Service-level objectives for beta

Numerical SLOs are set after M0/M1 instrumentation rather than invented before measurement. The release gate must nevertheless define and report: package freshness availability, API success/latency, crash-free sessions, failed notification scheduling, worker parse/propagation errors, and percentage of Sky sessions entering low-confidence/manual fallback.

## 11.4 Data/update failure UX

| Condition | User-facing response | Operational response |
| --- | --- | --- |
| No network, valid cache | “Offline · using data updated …” Core functions continue. | No error alert; refresh on network return. |
| Provider unavailable | Last valid package remains; banner states age and source issue. | Alert after defined duration; exponential backoff. |
| Validation failure | Do not publish new package; user sees no false “updated” state. | Quarantine payload; error and sample record logged. |
| Stale beyond alert threshold | Pass alert generation is blocked or explicitly labelled per approved rule. | Escalate source/ingest issue. |
| Partial object metadata | Show known fields and “Unknown”; no fabricated fallback. | Track completeness metric. |

# 12. Verification and validation plan

The evidence package required to move from design approval to beta and production.

## 12.1 Verification layers

| Layer | What is verified | Primary evidence |
| --- | --- | --- |
| Static/contract | Schemas, IDs, source attribution, API compatibility, claims strings, accessibility lint. | CI reports and contract tests. |
| Unit | Coordinate transforms, ranking, age states, filters, catalog operations, notification scheduling logic. | Automated tests. |
| Reference numerical | SGP4/topocentric output for fixed OMM/time/location against independent implementation. | Golden vector report. |
| Integration | Provider → ingest → DB → package → client cache → worker → UI; failure/rollback paths. | Environment test logs. |
| Device field | Orientation, permission, camera, performance, thermal, rotation and manual offset across device matrix. | Structured field protocol/video/data. |
| Usability | Newcomer, enthusiast and educator tasks; comprehension of modelled/uncertainty/freshness. | Moderated session findings. |
| Accessibility | VoiceOver/TalkBack, dynamic text, keyboard, contrast, reduced motion and non-AR parity. | Audit report. |
| Security/privacy | MASVS/ASVS checklist, threat model, dependency scan, data-flow and deletion test. | Security evidence pack. |
| Release/claims | Store metadata, screenshots, privacy declarations, sources and prohibited-claim scan. | Signed release checklist. |

## 12.2 Device test matrix

| Dimension | Minimum beta coverage |
| --- | --- |
| iOS | At least three supported iPhone generations, including the oldest supported model and one current model. |
| Android | At least four devices across two major vendors, including a device with weak/noisy compass behaviour and the oldest supported Android baseline. |
| Orientation | Portrait, safe landscape/manual mode where supported, screen rotation and interruption/resume. |
| Environment | Open outdoor sky, urban/magnetic interference, indoors/manual fallback, low light and daylight. |
| Permissions | First request, deny, deny permanently, OS settings change, revoke after scheduling. |
| Network | Online, slow, offline, source outage, corrupted/partial package. |
| Accessibility | VoiceOver/TalkBack, largest text, reduced motion, high contrast/platform settings, external keyboard. |

## 12.3 Usability test protocol

| Task | Success evidence | Critical misconception |
| --- | --- | --- |
| Open a usable sky without granting camera | User chooses Manual Sky and sees modelled objects. | Belief that the app is unusable without permissions. |
| Find what is in a tapped region | User opens candidate list and selects deliberately. | Belief that reticle equals exact identification. |
| Understand object status | User states type, source age and modelled nature. | Belief that invisible/untracked debris is displayed individually. |
| Save and watch | User saves, optionally notes/tags, enables watch and understands notification request. | Belief that registration is mandatory. |
| Find next pass | User locates next watched pass and can explain visibility state. | Belief that alert timing/visibility is guaranteed. |
| Recover from low confidence/offline | User switches to Manual or uses cached data. | Dead end or loss of trust. |

## 12.4 Design review scorecard

| Category | Weight | Pass condition |
| --- | --- | --- |
| Task clarity and hierarchy | 20 | One primary action; no ambiguous navigation or jargon. |
| Truth, provenance and claims | 15 | Model/freshness/confidence visible; no prohibited wording. |
| Accessibility | 20 | No critical defect; equivalent non-AR route; tested states. |
| State completeness | 10 | Loading, empty, offline, denied, stale, error, success and destructive states specified. |
| Visual system coherence | 10 | Tokens/components consistent and subject-specific; no generic template drift. |
| Responsive/platform fit | 10 | Safe areas, dynamic text, device sizes and native conventions handled. |
| Performance feasibility | 10 | Design respects object-density, animation and rendering budgets. |
| Privacy/security | 5 | No unnecessary collection or hidden permission/account pressure. |

A screen set requires ≥85/100 and no zero-tolerance failure in truth/claims, accessibility, privacy or core task completion. The score is a project governance mechanism, not an industry benchmark.

# 13. Delivery roadmap and release gates

Work is sequenced behind evidence, not calendar optimism.

Figure 7 — Approved milestone and evidence-gate flow.

| Milestone | Scope | Deliverables | Exit gate |
| --- | --- | --- | --- |
| M0 | Evidence spike | Provider OMM ingest; large-ID schema; satellite.js worker; fixed-vector validation; camera/motion/permission spike; initial performance profile. | G0: reference vectors pass; OMM package valid; two iOS + two Android devices demonstrate permission and orientation path; no unresolved architecture blocker. |
| M1 | Core sky | Home, Manual Sky, Camera Sky, orientation abstraction, confidence state, candidate list, object detail, freshness/offline. | G1: supported-device field test; Manual parity; accessibility smoke; no misleading claim; performance budget fixed. |
| M2 | Curation wedge | Local catalog, save/note/tag/watch, pass engine, local notifications, Catalog and Passes. | G2/MVP: core task success; alert schedule/reschedule test; local-first privacy audit; analytics core-loop evidence. |
| M3 | Trust and beta | Education/source registry, data status, optional sync, share card, production operations and external reviews. | Beta gate: legal/provider review; security and accessibility audit; claims/store/privacy evidence; rollback/incident runbook. |
| M4 | Post-validation depth | 3D globe, richer histories, facilitator tools and experiments. | Only if curation/retention evidence supports them. New data/privacy scope reviewed. |
| M5 | Research track | Plate solving or native advanced tracking. | Separate feasibility, privacy, battery and accuracy CDR. |
| M0.5 | Orbital data authority implementation | Ingest state machine, immutable schema, analyst exclusion, package manifest/atomic publish, client checksum activation, frame adapter, reference fixtures and operations dashboard. | G0.5: all Appendix G P0 contracts and failure injections pass before broad UI implementation. |

## 13.1 Definition of Done for every feature

Requirement IDs and screen contract are referenced in the pull request/design file.

Default, loading, empty, offline, denied, stale, error and accessibility states are implemented where applicable.

Automated tests and manual evidence cover the agreed verification method.

No user-facing factual claim lacks a source or approved claims-registry entry.

Analytics event and privacy impact are reviewed; no precise location or note content is introduced.

Visual regression is reviewed at supported breakpoints/text scales.

Documentation, migration, rollback and operational signals are updated.

## 13.2 Change control

Any change to the wedge, audience, data provider, location flow, Camera Sky accuracy claim, account requirement, social feature, child-directed use, pass-computation location or OMM canonical model requires an impact note and Council re-review. Changes that introduce operator-grade functionality require a new product thesis and CDR.

# 14. Risk register, open items and CDR actions

Release-blocking risks are converted into named actions with evidence owners.

| Risk | Likelihood | Impact | Failure mode | Control |
| --- | --- | --- | --- | --- |
| R-01 | High | High | Camera Sky does not align consistently across devices. | Orientation abstraction, manual parity, confidence state, native plugin escape hatch and G1 field gate. |
| R-02 | High | High | Product feels like another tracker; curation loop is secondary. | Home/Catalog/Passes hierarchy, activation instrumentation and M2 usability gate. |
| R-03 | Med | High | Provider terms do not permit the intended redistribution/caching pattern. | Legal review before public package; alternative client/provider architecture retained. |
| R-04 | Med | High | Users interpret modelled overlay as camera detection. | Persistent wording, candidate list, education, claims scan and comprehension testing. |
| R-05 | Med | High | Large catalog or worker design causes battery/performance issues. | Bounded subset, controlled cadence, profiling, feature flags and density limits. |
| R-06 | Med | High | Location or notes leak through logs, analytics or sync. | Local-first design, data inventory, no-location logging, privacy tests and MASVS review. |
| R-07 | Med | Med | Local notifications are delayed/removed by OS settings. | Rolling schedule, state inspection, reschedule on activation and honest copy. |
| R-08 | Med | Med | Stale elements generate misleading passes. | Visible age, last-valid protection, configurable alert-age policy and source monitoring. |
| R-09 | Low/Med | High | Education scope enters children/families compliance unexpectedly. | No child accounts/social MVP; target-audience declaration and separate review. |
| R-10 | Med | Med | AI-assisted design produces visually attractive but non-compliant screens. | CDR authority, skill order, screen checklist, accessibility and visual regression gates. |
| R-11 | Med | High | Catalog-number reuse or identity drift attaches user annotations to a different physical object. | Separate object_key, analyst/temporary exclusion, lineage fixtures and identity gate. |
| R-12 | Med | High | Frame or unit ambiguity produces plausible but wrong sky positions. | TEME/unit naming, single adapter, independent reference vectors and code-review checklist. |
| R-13 | Med | High | Partial/corrupt package activation removes the last usable catalog. | Immutable package, checksum, atomic current pointer and client last-known-good rollback. |

## 14.1 Open items

| ID | Owner domain | Decision required | Due gate |
| --- | --- | --- | --- |
| O-001 | Legal | CelesTrak/Space-Track redistribution, caching, attribution and commercial-use review. | Before M3 public beta |
| O-002 | Architecture | Whether web/Capacitor motion exposes sufficient heading quality; native plugin decision. | G1 |
| O-003 | Product | Supported OS/device baseline and device exclusion policy. | End of M0 |
| O-004 | Engineering | Empirical element-age policy for pass alerts by orbit/object class. | M1/M2 |
| O-005 | Security | Identity provider and sync conflict model. | Before optional sync |
| O-006 | Accessibility | Independent mobile accessibility audit provider and scope. | Before beta |
| O-007 | Content | Education editorial owner, review cadence and source registry process. | M3 |
| O-008 | Brand | Final product name/trademark and font licensing. | Before store assets |
| O-009 | Operations | Data retention for element history and telemetry. | Before production |
| O-010 | Commercial | Paywall placement and free/pro boundaries without damaging activation. | Separate monetization design review |
| O-011 | Orbit engineering | Final element-age guardrails by orbit class and user-facing degradation wording, based on validation evidence rather than a universal age limit. | G0.5/G1 |
| O-012 | Performance | Working-set sizes and propagation cadences for each supported device tier. | End of M0.5 |
| O-013 | Product/Legal | Whether any analyst or SupGP objects may be exposed after identity, terms and source-labelling review. | Post-MVP/new ADR |

## 14.2 Mandatory CDR actions

| Action | Required work | Owner | Due |
| --- | --- | --- | --- |
| A-01 | Update all architecture diagrams and prose to remove “satellite.js WASM,” per-frame IndexedDB and server-default pass/location flow. | Architecture owner | Before coding |
| A-02 | Create OMM-first schema and golden test vectors including identifiers >99,999. | Backend/orbit | M0 |
| A-03 | Build orientation spike and field protocol before visual polish. | Mobile | M0/G1 |
| A-04 | Create source/claims registry used by product copy, education content, store assets and share cards. | Product/content | M1 |
| A-05 | Create local-first data-flow diagram and privacy inventory; prohibit precise coordinates in telemetry. | Privacy/security | M1 |
| A-06 | Implement Manual Sky and semantic list before Camera Sky is considered complete. | UX/frontend | M1 |
| A-07 | Create design tokens/components and screen states in a controlled DESIGN.md/JSON source. | Design authority | M1 |
| A-08 | Set up visual, accessibility, contract and device verification in CI/release evidence. | QA | M1–M3 |
| A-09 | Complete legal/provider and store-policy review. | Founder/counsel | M3 |
| A-10 | Run external accessibility and security reviews before public beta. | Founder/QA | M3 |
| A-11 | Implement Appendix G ingest, identity, package and numerical contracts before scaling screen implementation. | Backend/orbit/QA | M0.5 |
| A-12 | Create golden OMM, propagation, coordinate and pass fixtures with independent expected outputs and failure cases. | Orbit/QA | M0.5 |
| A-13 | Design Data Status, stale/clock-skew, identity-limited and package-fallback states from Appendix G. | Design authority/UX | M1 |

# 15. Claude Design and implementation protocol

How Claude Design / Claude Code must consume this CDR without inventing scope or weakening controls.

## 15.1 Skill stack — authority order

| Order | Skill / method | Approved role | Limit |
| --- | --- | --- | --- |
| 1 | OrbitMark CDR authority | Controls requirements, ADRs, screen contracts, tokens, claims and gates. | May be changed only through recorded change control. |
| 2 | Anthropic official frontend-design | Generate a distinctive, subject-grounded visual direction and critique generic defaults [E-18]. | Must comply with CDR tokens, content and accessibility. |
| 3 | Project skill: orbitmark-design-authority | Inject product principles, screen checklist, source wording and token contract. | Project-specific; must cite requirement IDs. |
| 4 | Project skill: orbitmark-a11y-review | Review WCAG2ICT/platform semantics, focus, text scale, colour, motion and non-AR parity. | Cannot self-certify final conformance. |
| 5 | Project skill: orbitmark-claims-gate | Scan copy and visuals for detection, accuracy, live-data, visibility and debris overclaims. | Blocks merge on prohibited language. |
| 6 | Web app / run / verify testing skills | Launch, interact, capture screenshots and verify real behaviour rather than code-only confidence [E-19]. | Device-native behaviour still needs physical-device testing. |
| 7 | Community UI/UX skills (optional) | Generate references, palettes or pattern alternatives. | Advisory only; never authoritative or accepted without evidence. |

## 15.2 Required design sequence

Read this CDR and output the requirement IDs, ADRs and screen contracts relevant to the requested screen or flow.

State only unresolved assumptions. Do not invent features, data fields, claims or permissions.

Create a compact design plan: visual thesis, token use, hierarchy, content, signature element, accessibility and edge states.

Produce at least two structurally different low-fidelity variants when the information architecture is not fixed; compare against task clarity and truth requirements.

Create the selected high-fidelity design using real OrbitMark copy and data, not lorem ipsum.

Add every required state: loading, empty, offline, denied, stale, error, success, destructive and accessibility/large-text where applicable.

Run the design scorecard, claims gate and accessibility review. Resolve defects before implementation.

Implement with semantic components and the approved token source. Do not reproduce the mock as inaccessible absolute-positioned pixels.

Run/verify the application, capture screenshots at required devices/text scales and attach evidence to the work item.

Update DESIGN.md, component documentation and requirement traceability before merge.

## 15.3 Claude Design master brief

You are the product design authority implementing OrbitMark under OM-CDR-001. Treat the CDR as controlling. OrbitMark is an honest, model-based orbital-object companion centred on saving, annotating, watching and revisiting personal objects. Camera Sky is optional and never described as camera detection. Manual Sky and semantic lists must complete every core task. For the requested screen or flow: 1. List the controlling requirement IDs, ADRs and screen contract. 2. State unresolved assumptions; do not invent scope. 3. Use the approved night-instrument visual thesis and token system. The uncertainty ring is the signature honesty motif. Avoid generic neon sci-fi, purple gradients, game HUDs and excessive pills. 4. Show real content, source age, model wording, confidence and visibility unknowns. 5. Specify default, loading, empty, offline, denied, stale, error, success, large-text, reduced-motion and screen-reader behaviour. 6. Ensure one primary action, plain verb-first copy, visible focus, non-colour status, target size and non-drag alternatives. 7. Produce a rationale tied to user jobs and a scorecard. Do not call the design complete until the claims and accessibility gates pass.

## 15.4 Required design deliverables

| Deliverable | Minimum content |
| --- | --- |
| DESIGN.md / token source | Brand thesis, palette, typography, spacing, radius, motion, object-marker semantics, component states and accessibility rules. |
| Screen file | All S-01…S-18 screens applicable to release, with state variants and requirement IDs. |
| Clickable prototype | Core loop: Home → Sky → candidates → detail → save/watch → Passes → alert deep link; Manual route included. |
| Component inventory | Semantic components, props/states, accessibility contract and responsive behaviour. |
| Copy/source registry | Every factual string, source ID, review date and prohibited alternatives. |
| Design QA report | Scorecard, contrast, large text, keyboard/screen reader, reduced motion, device screenshots and unresolved defects. |

## 15.5 Implementation guardrails

No direct styling values outside the approved token source except documented temporary experiments.

No canvas-only interaction without a synchronized semantic list/control path.

No visual marker or chip without an accessible name/state.

No exact angle/accuracy display unless the value is actually measured and validated.

No permission call outside the approved contextual flow.

No analytics event containing coordinates, note text, search text or raw orientation.

No AI-generated educational fact shipped without source registry approval.

No screenshot/store asset created from a stale or non-compliant screen state.

# 16. Final decision and approval record

The design plan is authorized subject to the conditions below.

## 16.1 CDR decision

APPROVE WITH CONDITIONS OrbitMark may proceed to M0 and M1 implementation under this CDR. The approved product is a local-first, annotation-centred, model-labelled orbital-object companion. The conditions are part of the approval, not optional recommendations.

## 16.2 Conditions of approval Version 1.1 additionally conditions production-capable orbital ingestion, sky position and pass prediction on Appendix G and Gate G0.5.

| Condition | Release obligation |
| --- | --- |
| COA-01 | OMM-first, large-ID schema and independent numerical validation completed at G0. |
| COA-02 | Camera Sky passes the supported-device field gate or is limited/disabled by device with Manual Sky preserved. |
| COA-03 | Manual Sky and semantic list achieve full P0 task parity and accessibility gate. |
| COA-04 | Precise location remains local by default; any server location flow requires privacy change review. |
| COA-05 | Provider terms, app-store privacy/policy, security and external accessibility review are signed before public beta. |
| COA-06 | Marketing, UI, education and share assets pass the source/claims registry with no camera-detection or pinpoint claim. |
| COA-07 | Ingestion is separated from web workers and demonstrated idempotent/observable. |
| COA-08 | The product loop demonstrates that users can save/watch and return; otherwise scope is reconsidered before expansion. |
| COA-09 | Appendix G is implemented and its G0.5 evidence pack is approved before Camera Sky or pass alerts are treated as production-capable. |
| COA-10 | Analyst-range and temporary identities remain excluded from persistent user features until a lineage-safe identity ADR is approved. |

## 16.3 Approval signatures

| Role | Name | Decision | Date / signature |
| --- | --- | --- | --- |
| Founder / Product Owner | Rotem | ☐ Approve ☐ Approve with changes ☐ Reject |  |
| Engineering authority |  | ☐ Approve ☐ Approve with changes ☐ Reject |  |
| UX / accessibility authority |  | ☐ Approve ☐ Approve with changes ☐ Reject |  |
| Security / privacy reviewer |  | ☐ Approve ☐ Approve with changes ☐ Reject |  |
| Legal / data-terms counsel |  | ☐ Approve ☐ Approve with changes ☐ Reject |  |

## 16.4 Final professional caveat

This CDR is an evidence-controlled product and engineering design document. It is suitable as an internal design authority and investor/partner diligence artifact, but it is not a legal opinion, accessibility certification, orbital-safety service, security attestation or guarantee of commercial performance. Those claims require the named external evidence and approvals.

# Appendix A. Requirements traceability matrix

Mapping from requirements to architecture, screens and release evidence.

| Req. | Pri. | Primary screens | ADRs | Verification | Gate |
| --- | --- | --- | --- | --- | --- |
| FR-001 | P0 | S-03/S-05/S-06 | ADR-001/002/003/004/005/006/007/012 | UX inspection + clean-install test | M3/Beta |
| FR-002 | P0 | S-03/S-05/S-06 | ADR-001/002/003/004/005/006/007/012 | Usability + offline test | M3/Beta |
| FR-003 | P0 | S-03/S-05/S-06 | ADR-001/002/003/004/005/006/007/012 | Functional parity test | G1 |
| FR-004 | P0 | S-03/S-05/S-06 | ADR-001/002/003/004/005/006/007/012 | Permission-flow test | G1 |
| FR-005 | P0 | S-05/S-07/S-08 | ADR-001/002/003/004/005/006/007/012 | Numerical validation | G0 |
| FR-006 | P0 | S-05/S-07/S-08 | ADR-001/002/003/004/005/006/007/012 | Visual/accessibility test | G1 |
| FR-007 | P0 | S-05/S-07/S-08 | ADR-001/002/003/004/005/006/007/012 | Interaction test | G1 |
| FR-008 | P0 | S-05/S-07/S-08 | ADR-001/002/003/004/005/006/007/012 | Content contract test | G1 |
| FR-009 | P0 | S-09/S-10/S-11/S-12 | ADR-001/002/003/004/005/006/007/012 | Persistence test | G2 |
| FR-010 | P0 | S-09/S-10/S-11/S-12 | ADR-001/002/003/004/005/006/007/012 | Cross-engine test | G2 |
| FR-011 | P0 | S-09/S-10/S-11/S-12 | ADR-001/002/003/004/005/006/007/012 | Platform test | G2 |
| FR-012 | P0 | S-15/S-18 | ADR-001/002/003/004/005/006/007/012 | Failure injection test | G1 |
| FR-013 | P0 | S-15/S-18 | ADR-001/002/003/004/005/006/007/012 | Airplane-mode test | G1 |
| FR-014 | P0 | S-05/S-07/S-08 | ADR-001/002/003/004/005/006/007/012 | State-machine test | G1 |
| FR-015 | P0 | Roadmap | ADR-001/002/003/004/005/006/007/012 | Accessibility audit | G1 |
| FR-016 | P1 | S-09/S-10/S-11/S-12 | ADR-001/002/003/004/005/006/007/012 | Functional test | G2 |
| FR-017 | P1 | S-14 | ADR-001/002/003/004/005/006/007/012 | Editorial/source review | M3/Beta |
| FR-018 | P1 | S-16/S-17 | ADR-001/002/003/004/005/006/007/012 | Privacy test | M3/Beta |
| FR-019 | P1 | S-16/S-17 | ADR-001/002/003/004/005/006/007/012 | Sync conflict test | M3/Beta |
| FR-020 | P1 | S-08/share | ADR-001/002/003/004/005/006/007/012 | Claims/privacy review | M3/Beta |
| FR-021 | P1 | S-15/S-18 | ADR-001/002/003/004/005/006/007/012 | Operations test | M3/Beta |
| FR-022 | P2 | Roadmap | ADR-001/002/003/004/005/006/007/012 | Roadmap gate | M3/Beta |
| FR-023 | P2 | Roadmap | ADR-001/002/003/004/005/006/007/012 | New CDR | M3/Beta |
| NFR-001 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Automated reference-vector suite | G0 |
| NFR-002 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Code/content review | G1 |
| NFR-003 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Performance profile | G1 |
| NFR-004 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Architecture/code review | G0 |
| NFR-005 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Schema/property tests | G0 |
| NFR-006 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Integration/failure test | G0 |
| NFR-007 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Privacy data-flow audit | Beta |
| NFR-008 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Independent audit + automated checks | G1 |
| NFR-009 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Security checklist + penetration test | Beta |
| NFR-010 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Claims registry audit | Beta |
| NFR-011 | P0 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Data inventory review | Beta |
| NFR-012 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Pseudo-localization test | G1 |
| NFR-013 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Platform accessibility test | G1 |
| NFR-014 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Failure injection test | G1 |
| NFR-015 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Contract test | Beta |
| NFR-016 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Deployment inspection | Beta |
| NFR-017 | P1 | Cross-cutting | ADR-003/004/005/006/009/011/012 | Release evidence pack | Beta |
| FR-024 | P0 | S-15/S-18 | ADR-013–020 | Provider integration test | G0.5 |
| FR-025 | P0 | S-15/S-18 | ADR-013–020 | Schema/range/failure injection suite | G0.5 |
| FR-026 | P0 | S-15/S-18 | ADR-013–020 | Database immutability test | G0.5 |
| FR-027 | P0 | Cross-cutting | ADR-013–020 | Identity fixture test | G0.5 |
| FR-028 | P0 | S-15/S-18 | ADR-013–020 | Package atomicity test | G0.5 |
| FR-029 | P0 | S-15/S-18 | ADR-013–020 | Client rollback test | G0.5 |
| FR-030 | P0 | S-05/S-06/S-07/S-08 | ADR-013–020 | Numerical pipeline test | G0.5 |
| FR-031 | P0 | S-05/S-06/S-07/S-08 | ADR-013–020 | Worker scheduling/performance test | G0.5 |
| FR-032 | P0 | S-09/S-11/S-12 | ADR-013–020 | Pass-event cross-engine test | G2 |
| FR-033 | P0 | S-05/S-06/S-07/S-08 | ADR-013–020 | Domain/content contract test | G1 |
| FR-034 | P0 | S-15/S-18 | ADR-013–020 | Failure-state mapping test | G0.5 |
| FR-035 | P1 | S-15/S-18 | ADR-013–020 | Supportability test | G1 |
| NFR-018 | P0 | Cross-cutting | ADR-013–020 | Time parsing property tests | G0.5 |
| NFR-019 | P0 | Cross-cutting | ADR-013–020 | Static contract review | G0.5 |
| NFR-020 | P0 | Cross-cutting | ADR-013–020 | Secret scanning + architecture test | G0.5 |
| NFR-021 | P0 | Cross-cutting | ADR-013–020 | Transaction/failure injection test | G0.5 |
| NFR-022 | P0 | Cross-cutting | ADR-013–020 | Golden fixture suite | G0.5 |
| NFR-023 | P0 | Cross-cutting | ADR-013–020 | Clock-skew simulation | G1 |
| NFR-024 | P1 | Cross-cutting | ADR-013–020 | Provider policy test | G0.5 |
| NFR-025 | P1 | Cross-cutting | ADR-013–020 | Profile + code inspection | G1 |
| NFR-026 | P1 | Cross-cutting | ADR-013–020 | Fixture coverage report | G0.5 |

# Appendix B. API and data contract

Implementation-level baseline; detailed OpenAPI/schema files must be generated from this contract.

## B.1 Public API surface

| Method/path | Purpose | Key contract |
| --- | --- | --- |
| GET /api/v1/element-packages/current | Return current package metadata. | Version, checksum, source, published_at, min/max epoch, record_count, URL/delta and compatibility. |
| GET /api/v1/element-packages/{version} | Download compressed immutable package. | OMM-compatible records; ETag/checksum; cache control. |
| GET /api/v1/objects/{catalog_id} | Return object metadata and source fields. | ID as string-safe value; unknown values are null, never fabricated. |
| GET /api/v1/status/data | Expose public data status. | Last successful ingest, source, package age and degradation state; no secrets. |
| POST /api/v1/sync/catalog | Optional authenticated sync batch. | Version/tombstones/idempotency; notes/tags validated; no location. |
| GET /api/v1/sync/catalog | Optional authenticated restore/delta. | Cursor/version; deletion markers. |
| DELETE /api/v1/me | Delete optional account and synced catalog. | Re-authentication and completion record. |
| GET /api/v1/element-packages/{version}/manifest | Return immutable package manifest without package body. | Format/client version, source set, generated_at, epoch distribution, record counts, checksum, compression and optional delta base. |
| GET /api/v1/sources | Expose non-secret source and attribution metadata. | Source ID, provider, dataset class, last success, terms/attribution label and public status. |
| GET /api/v1/status/ingest | Authenticated operations-only ingest status. | Run state, HTTP class, quarantine counts, package candidate, backoff and error codes; no provider credentials. |

## B.2 Core data entities

| Entity | Required fields |
| --- | --- |
| objects | catalog_id BIGINT; object_name; international_designator; object_type; operational_status; launch_date; actual_decay_date; country/operator where sourced; metadata_source; updated_at. |
| element_sets | id; catalog_id; epoch; source; source_record_id; raw_omm JSONB; normalized SGP4 fields; fetched_at; ingest_run_id; checksum; validation_status. |
| ingest_runs | id; source; started_at; finished_at; status; response metadata; record_count; invalid_count; package_version; error summary. |
| sync_user_objects | user_id; catalog_id; tags; note; watch; client_version; record_version; updated_at; deleted_at. No precise location. |
| client package metadata | version; format_version; source list; generated_at; checksum; min/max epoch; record_count; required_client_version. |
| object_identities | object_key UUID; source_namespace; catalog_id; identity_class; valid_from; valid_to; lineage_status; public_eligible; reason. |
| quarantine_records | id; ingest_run_id; source_record_key; raw payload reference; validation codes; first_seen; last_seen; disposition. |
| package_manifests | version; format_version; required_client_version; source_set; generated_at; record_count; min/max epoch; checksum; size; status; published_at. |

## B.3 Client event/message contract

| Message | Payload principle |
| --- | --- |
| worker:init | Package version and approved observer settings; no UI object references. |
| worker:select | Time, horizon, filters, watched IDs and density budget. |
| worker:positions | Bounded object list with catalog ID, altitude, azimuth, optional visibility flags and source age metadata. |
| worker:candidates | Angular center/radius and ordered candidates with angular separation. |
| worker:passes | Watched IDs, date window and local observer input; returns rise/max/set and validation metadata. |
| orientation:state | Normalized heading/elevation/roll where available, quality state, manual offset and timestamp; raw data not logged. |
| worker:packageActivate | Verified package version, manifest and normalized records; worker returns accepted/rejected with reason code. |
| worker:diagnostics | Non-sensitive counters: package, parsed count, active bands, last compute duration, failure-code buckets and clock state. |
| worker:passRequest | Object key, element-set identity, UTC window, observer and horizon mask; returns rise/max/set plus solver and freshness metadata. |

# Appendix C. Analytics event dictionary

Minimal measurement of the wedge and quality; no precise location, notes or raw sensor data.

| Event | Allowed properties |
| --- | --- |
| app_open | source, app_version, returning flag |
| home_open_sky | selected_mode |
| permission_primer_view | permission, context |
| permission_result | permission, result |
| sky_session_start | mode, cache_age_bucket, device_family |
| confidence_state_change | from, to, reason_bucket |
| candidate_list_open | candidate_count_bucket, mode |
| object_detail_open | object_type, entry_surface |
| object_save | object_type, local_or_sync |
| object_watch_enable | object_type, notification_state |
| pass_list_view | watched_count_bucket, data_age_bucket |
| notification_schedule_result | result, platform, reason_bucket |
| notification_open | lead_time_bucket |
| manual_fallback | origin, reason_bucket |
| data_refresh_result | result, source, age_bucket |
| offline_mode_used | surface |
| a11y_mode_signal | reduced_motion/text_scale_bucket if locally detectable and policy-approved |
| export_complete | local_or_sync |
| delete_complete | local_or_account |

Forbidden analytics payload Exact latitude/longitude, free-form notes/tags/search strings, email, camera frames, raw heading/orientation, full catalog contents, notification body text and provider credentials.

# Appendix D. Design token reference

Machine-readable values should be maintained in the repository and generated into platform styles.

## D.1 Token JSON example

{ "color": { "bg": { "canvas": "#07131F", "surface": "#0E2233", "panel": "#132C40" }, "text": { "primary": "#F4F7FA", "secondary": "#A9BBC9" }, "action": { "primary": "#43C6D9", "focus": "#74A7FF" }, "status": { "warning": "#FFB454", "danger": "#FF6B6B", "success": "#53D49A" } }, "space": { "1": 4, "2": 8, "3": 12, "4": 16, "6": 24, "8": 32 }, "radius": { "control": 12, "panel": 16, "sheet": 20 }, "motion": { "fast": 150, "standard": 220 }, "target": { "minimum": 44 } }

## D.2 Contrast verification

| Foreground | Background | Approx. contrast | Use |
| --- | --- | --- | --- |
| #F4F7FA | #07131F | 17.4:1 | Primary text |
| #A9BBC9 | #0E2233 | 8.2:1 | Secondary text |
| #43C6D9 | #132C40 | 7.1:1 | Cyan text/outline |
| #74A7FF | #132C40 | 6.0:1 | Focus/secondary action |
| #FFB454 | #132C40 | 8.1:1 | Warning text |
| #FF6B6B | #132C40 | 5.2:1 | Error text |
| #53D49A | #132C40 | 7.7:1 | Success text |

Values are calculated from the proposed sRGB tokens. Final components must also verify contrast for filled states, opacity, disabled controls, images/camera backgrounds and platform rendering.

# Appendix E. Source register

Primary and official sources used to control factual claims in this CDR. Accessed 19 June 2026 unless noted.

| ID | Class | Source | Reference |
| --- | --- | --- | --- |
| I-01 | Internal | OrbitMark Business Plan v1.0, June 2026 | Commercial and product thesis; supplied file. |
| I-02 | Internal | Orbital Debris AR App PDR v1 | Preliminary technical/product review; supplied HTML. |
| I-03 | Internal | 11_DIAGRAMS.md | Initial architecture and interaction diagrams; supplied Markdown. |
| E-01 | Primary technical | CelesTrak — GP data formats / OMM migration | Open official source |
| E-02 | Primary technical | Space-Track — documentation for GP/GP_History and OMM formats | Open official source |
| E-03 | Primary implementation | satellite.js repository and documentation | Open official source |
| E-04 | Normative standard | W3C WAI — WCAG 2 overview / WCAG 2.2 | Open official source |
| E-05 | Authoritative guidance | W3C WAI — WCAG2ICT | Open official source |
| E-06 | Authoritative guidance | W3C WAI — ARIA Authoring Practices Guide | Open official source |
| E-07 | Platform guidance | Apple Human Interface Guidelines — Augmented reality | Open official source |
| E-08 | Platform guidance | Apple Human Interface Guidelines — Accessibility | Open official source |
| E-09 | Platform guidance | Material Design 3 — Accessible design | Open official source |
| E-10 | International standard | ISO 9241-210:2019 — Human-centred design for interactive systems | Open official source |
| E-11 | Security standard | OWASP Mobile Application Security Verification Standard | Open official source |
| E-12 | Platform policy | Apple App Review Guidelines and privacy details | Open official source |
| E-13 | Platform policy | Google Play Families / Data safety policies | Open official source |
| E-14 | Primary implementation | Capacitor Motion API | Open official source |
| E-15 | Web specification | W3C Device Orientation and Motion | Open official source |
| E-16 | Primary implementation | Capacitor Local Notifications API | Open official source |
| E-17 | Primary implementation | APScheduler documentation | Open official source |
| E-18 | Official AI skill | Anthropic frontend-design skill | Open official source |
| E-19 | Official AI tooling | Anthropic Claude Code skills documentation | Open official source |
| E-20 | Primary technical | Vallado, Crawford, Hujsak & Kelso — Revisiting Spacetrack Report #3, AIAA 2006-6753 | https://www.celestrak.org/publications/aiaa/2006-6753/AIAA-2006-6753.pdf |
| E-21 | Primary technical | CelesTrak — Orbital Coordinate Systems, Part II (look-angle calculation) | https://www.celestrak.org/columns/v02n02/ |
| E-22 | Normative standard | CCSDS 502.0-B-3 — Orbit Data Messages, including OMM | https://ccsds.org/Pubs/502x0b3e1.pdf |

# Appendix F. Glossary

Controlled terminology used by product, design and engineering.

| Term | Controlled meaning |
| --- | --- |
| Catalogued object | A public catalog record with an identifier and element data; not all physical debris is catalogued. |
| OMM | Orbit Mean-Elements Message, used here as the canonical structured orbital-element format. |
| SGP4 | The propagation model associated with GP/TLE/OMM element sets. |
| Modelled position | A computed expected direction from element data, time and observer location; not a camera detection. |
| Camera Sky | Camera background plus orientation-based model overlay. |
| Manual Sky | Synthetic sky controlled by user input, independent of camera/motion permission. |
| Candidate list | Objects falling within the selected angular/uncertainty region. |
| Confidence state | Qualitative product state describing orientation usability; not an invented accuracy guarantee. |
| Element age | Time since the orbital element epoch, distinct from client fetch time. |
| Data freshness | Combined view of source/ingest/package state and element age. |
| Watched object | A saved object for which the user requests pass monitoring/alerts. |
| Claims registry | Controlled list connecting each factual product/marketing statement to source and review date. |
| Release evidence pack | Tests, audits, screenshots, policy declarations and approvals required at a gate. |
| GP element set | General Perturbations mean-element data intended for SGP4/SDP4 propagation; it is not a live position measurement. |
| TEME | True Equator Mean Equinox, the frame convention associated with the SGP4 state used by this CDR. |
| ECF | Earth-centred, Earth-fixed coordinates used after applying Earth rotation for observer-relative calculation. |
| Element epoch | The UTC instant at which the mean elements apply; distinct from fetch time and package publication time. |
| Object key | OrbitMark’s stable internal identity, separate from a provider catalog number. |
| Analyst object | A Space-Track object in a reusable analytical range with insufficient stable catalog identity; excluded from persistent MVP user features. |
| Last-known-good package | The most recent verified package retained when a newer fetch, build or activation fails. |
| Working set | The bounded set of objects selected for propagation at a given cadence; never the entire catalog per visual frame. |
| Quarantine | Storage and diagnosis state for a source record that failed parsing, validation, identity or propagation checks and is not published. |
| Pass event | A computed observer-relative interval with rise, maximum elevation and set, based on a specific element set and UTC window. |

# Appendix G. Orbital Object Ingestion, Identity and Propagation Specification

Normative engineering annex for backend, orbital computation, client platform, UX, QA and operations teams.

Binding status This appendix is part of OM-CDR-001 v1.1 and is release-controlling. Facts are cited; implementation choices are explicitly classified as design decisions, requirements, thresholds or open items. A team may not replace a specified identity rule, frame convention, package lifecycle or solver without change control.

## G.1 Purpose and scope

This annex removes implementation ambiguity from the path between a provider record and a user-visible marker or pass alert. It defines how records enter OrbitMark, how identity is controlled, which data are stored, how positions and passes are computed, how failures are contained, what UX states are required, and what evidence authorizes release.

| Class | Statement |
| --- | --- |
| F | Providers publish mean-element records; the application computes positions for a requested time. The source is not a live location stream [E-01][E-02][E-22]. |
| D | OMM-compatible JSON is the canonical OrbitMark payload; raw source payload and normalized fields are both retained. |
| R | Every displayed marker and pass must be traceable to object identity, element-set identity, package version, UTC calculation time and observer context. |
| R | Only catalogued objects with a valid publishable element set may appear as individually positioned objects. Uncatalogued small debris remains statistical/educational content. |

## G.2 Responsibility boundary

| Owner | Controls | Must not do |
| --- | --- | --- |
| Ingest service | Provider access, response handling, parsing, validation, normalization, identity, persistence and package candidate. | Run implicitly in each web process or silently retry blocked providers. |
| Package publisher | Manifest, checksum, compatibility, atomic current pointer and rollback. | Expose a partial candidate as current. |
| Orbital worker | OMM-to-SatRec conversion, SGP4/SDP4, coordinate transforms, working-set scheduling, candidate geometry and passes. | Access IndexedDB or perform full-catalog work in the animation frame. |
| Orientation service | Device/screen frame normalization, confidence state and manual offset. | Claim measured accuracy the platform does not provide. |
| Presentation layer | Truthful model wording, confidence/freshness, candidates, details and fallbacks. | Describe the camera as detecting or imaging debris. |
| QA/operations | Reference vectors, fixtures, failure injection, performance, freshness and release evidence. | Approve by visual inspection alone. |

## G.3 Source policy and precedence

| Priority | Source lane | Approved use | Rules |
| --- | --- | --- | --- |
| 1 | CelesTrak GP OMM-compatible JSON | Default public MVP current-element feed. | Conditional fetch; respect update cadence and one-download-per-update behaviour; stop and alert on provider block/error [E-01]. |
| 2 | Space-Track GP / GP_History | Authenticated secondary validation and controlled history where terms and credentials are approved. | Credentials server-side only; GP is newest set, GP_History is historical [E-02]. |
| 3 | CelesTrak SupGP | Future explicitly labelled supplemental lane for selected objects. | Never silently replace/mix with GP; source and element-set identity remain visible [E-01]. |
| - | Scraping or unofficial mirrors | Not approved. | Requires new source review and ADR. |

Provider conduct requirement CelesTrak states that it checks for new GP data once every two hours, discourages redundant downloads, and may return blocking responses for excessive requests. OrbitMark therefore performs conditional requests, stores the last provider state, and stops the run on 403/429 or repeated transport errors rather than entering a retry storm [E-01].

## G.4 Object identity and eligibility

A catalog number is a source identifier, not OrbitMark’s permanent database identity. The database assigns a stable object_key and stores one or more source identities with validity and lineage metadata.

| Identity class | MVP treatment | Reason |
| --- | --- | --- |
| Public catalog identity | Eligible when source record is valid and not decayed/withdrawn under the publication policy. | Designed for stable catalog use. |
| Analyst range 80000–89999 | Ingest may record for diagnostics, but exclude from public package, Save, Note, Tag and Watch. | Space-Track states analyst numbers are constantly reused for different objects [E-02]. |
| Temporary launch nominal / provisional identity | Exclude from persistent user features in MVP. | Temporary identifiers can change when a permanent catalog identity is assigned. |
| Unknown/blank catalog ID | Quarantine. | Cannot satisfy traceability or stable user references. |
| Duplicate source record | Deduplicate by source namespace, catalog ID, epoch and canonical payload checksum. | Prevents duplicate history and non-idempotent runs. |

| Entity/key | Contract |
| --- | --- |
| object_key | UUID generated by OrbitMark; referenced by user data and internal relationships. |
| source_identity | source_namespace + catalog_id + identity_class + validity interval + lineage_status. |
| element_set_key | source_namespace + source record ID where available + catalog_id + epoch + canonical checksum. |
| user reference | References object_key only; user data never binds directly to a reusable analyst number. |

## G.5 Ingestion state machine

Figure G-1 — Binding ingest, validation and atomic publication pipeline.

Acquire a distributed lock and create an ingest_run with source, requested dataset, software version and start time.

Issue a conditional request using the last ETag/Last-Modified state where supported. Record HTTP class and relevant headers, never credentials.

On 304, finish as no_change. On 403/429, stop immediately, set provider_blocked/backoff, and alert operations. On transient transport/5xx, use capped exponential backoff within the run budget.

Parse the complete response into source records. A response body that is HTML/error text or structurally inconsistent with the declared format fails before normalization.

Validate required fields, types, UTC epoch, project range guards and safe identifier handling.

Create the library SatRec and propagate at the epoch plus controlled offsets; reject non-finite results or a library error.

Resolve identity eligibility, deduplicate by element_set_key and write raw plus normalized records immutably in a database transaction.

Build a candidate package and manifest from eligible current records. Verify counts, checksum, epoch distribution, compatibility and random propagation samples.

Publish atomically by committing the immutable package and moving the current pointer in one controlled operation. A failure preserves the previous pointer.

Emit metrics and close the run with success, partial_quarantine, no_change or failed. partial_quarantine requires the M0.5-approved invalid-rate guardrail and no systemic validation pattern.

## G.6 OMM normalization contract

| Field | Normalized type/unit | OrbitMark rule |
| --- | --- | --- |
| NORAD_CAT_ID | String at API boundary; BIGINT/source string in storage | Never assume five digits; reject blank/non-numeric values for current approved sources. |
| EPOCH | UTC instant | Parse strictly; reject timezone ambiguity; retain original text. |
| MEAN_MOTION | double, revolutions/day | Required for SGP4 record; finite and positive. |
| ECCENTRICITY | double, unitless | Required; 0 <= e < 1. |
| INCLINATION | double, degrees | Required; project guard 0..180. |
| RA_OF_ASC_NODE | double, degrees | Required; normalize contract expects 0..360 from source, no silent unit guessing. |
| ARG_OF_PERICENTER | double, degrees | Required; 0..360 project guard. |
| MEAN_ANOMALY | double, degrees | Required; 0..360 project guard. |
| BSTAR | double, inverse Earth radii in GP convention | Required by the selected library input contract; zero is valid. |
| MEAN_MOTION_DOT/DDOT | double | Retain when supplied; no product claim is derived directly from these values. |
| OBJECT_NAME / OBJECT_ID | Unicode text / source identifier | Optional display/metadata; never used as the sole identity key. |
| REF_FRAME / TIME_SYSTEM / MEAN_ELEMENT_THEORY | controlled metadata | When omitted by provider-specific JSON, the adapter records the documented GP defaults; the raw payload remains unchanged [E-01]. |

Range-guard classification The ranges above are project validation guards intended to detect corrupt units and payloads. Except where explicitly defined by a source/standard, they are not represented as universal physical limits. Any guard change requires a fixture and migration review.

## G.7 Persistence and immutable history

| Store | Mandatory behaviour |
| --- | --- |
| raw_source_records | Preserve received record or response fragment, source, fetch time, canonical checksum and parser version. No in-place rewriting. |
| element_sets | One immutable normalized row per element_set_key, linked to ingest_run and object identity. |
| object_identities | Separate OrbitMark object_key from source identifiers; retain validity and eligibility decisions. |
| current_element_selection | A derived pointer/view selecting the approved element set per object/source policy; changing the pointer never deletes history. |
| quarantine_records | Validation/error codes, source reference, first/last occurrence and disposition. |
| package_manifests | Immutable version, compatibility, source set, counts, epoch statistics, checksum, size and publication state. |

Database writes are idempotent under the element_set_key and package version.

History retention is configurable, but the package/version used for any released build and support incident must remain reproducible for the approved retention window.

Decay/withdrawal is metadata and eligibility state; it does not erase historical records.

No user note, tag or watch row stores orbital elements or precise observer location.

## G.8 Package and manifest contract

| Manifest field | Required meaning |
| --- | --- |
| version | Globally unique immutable package identifier, for example generated timestamp plus content hash. |
| format_version | Schema/encoding version interpreted by the client adapter. |
| required_client_version | Minimum compatible application version. |
| source_set | Source IDs and dataset classes included; no silent source substitution. |
| generated_at | UTC package build completion time. |
| record_count / object_count | Validated eligible counts used for integrity checks. |
| min_epoch / max_epoch / age buckets | Distribution metadata; not a claim that every element has the same freshness. |
| checksum / compression / byte_size | Integrity and download contract. |
| delta_base | Optional prior version from which a delta is valid. |
| attribution | Provider/source attribution text or identifier controlled by legal review. |

{
  "version": "2026-06-19T18:00:00Z-7f3c...",
  "format_version": 1,
  "required_client_version": "1.0.0",
  "source_set": [{"id":"celestrak-gp","dataset":"approved-mvp"}],
  "generated_at": "2026-06-19T18:00:00Z",
  "object_count": 38124,
  "record_count": 38124,
  "min_epoch": "...", "max_epoch": "...",
  "checksum_sha256": "...",
  "compression": "gzip"
}

A package file is written under its immutable version and checksum, then verified from storage before the current pointer changes.

The client downloads to a staging key, verifies checksum and format compatibility, parses in the worker, and only then marks it active.

If activation fails, the staged candidate is retained for diagnostics or removed; the last-known-good package remains active.

## G.9 Client bootstrap and cache lifecycle

Open IndexedDB and read only package metadata plus the last-known-good package version during application bootstrap.

Stream/decompress and parse the active package inside the orbital Web Worker. The main thread receives readiness and bounded result messages, not the entire parsed catalog.

Expose Home/Manual Sky from cached data when available. If no valid package exists, show a controlled first-load state rather than fabricated positions.

Fetch manifest metadata in the background. Download only when version/compatibility and network policy require it.

Activate the new package only after checksum, schema and worker parse succeed; then persist the active pointer.

Garbage-collect old packages only after the new package has been used successfully and the retention/rollback rule is satisfied.

## G.10 Position calculation pipeline

Figure G-2 — Approved position, observer and display pipeline.

| Step | Binding computation contract |
| --- | --- |
| 1. Parse | satrec = json2satrec(normalized_omm). A parse exception or invalid SatRec is a propagation failure, not a zero position [E-03]. |
| 2. Propagate | state = propagate(satrec, utc_time). Null/error/non-finite output is classified using the library error and OrbitMark failure code [E-03]. |
| 3. Frame/units | Adapter output names are position_teme_km and velocity_teme_km_s. Library ECI labels do not cross the adapter boundary without the explicit convention [E-20][E-22]. |
| 4. Earth rotation | gmst = gstime(utc_time); object_ecf_km = eciToEcf(position_teme_km, gmst) under the approved satellite.js adapter contract [E-03]. |
| 5. Observer | Observer is geodetic longitude/latitude in radians and height in kilometres relative to the library’s Earth model. |
| 6. Topocentric | look = ecfToLookAngles(observer_gd, object_ecf_km), returning azimuth, elevation and range [E-03][E-21]. |
| 7. Presentation | Convert radians to display degrees only at the presentation boundary; retain full-precision internal values. |

No stored per-second positions OrbitMark stores element sets and calculates state at a requested UTC time. It does not persist a position for every second. Cached derived samples may be used for performance only when their element-set identity, timestamp and interpolation validity are explicit.

## G.11 Time authority and clock-skew control

| Rule | Implementation |
| --- | --- |
| UTC only | All propagation and pass windows use UTC instants. UI local time is formatting only. |
| Trusted offset | When online, compare device wall clock with a trusted HTTPS response Date or controlled API time and store an offset estimate with age. |
| Monotonic intervals | Animation/interpolation durations use a monotonic clock; absolute propagation time uses UTC wall time plus approved offset. |
| Skew state | Above the project threshold, display “Device time may be inaccurate,” lower confidence and avoid precise notification wording. |
| No silent correction | Do not change the device clock; apply an internal calculation offset only when the method and age are recorded. |

## G.12 Working-set selection and computation cadence

The full package may be held in worker memory, but propagation is scheduled by priority. Exact counts and cadences are M0.5 profiling outputs stored as configuration, because a universal value would be an unsupported assumption.

| Band | Membership | Service objective |
| --- | --- | --- |
| A — immediate | Selected object, watched objects with imminent passes, current candidate sheet and explicitly searched IDs. | Highest cadence and no density dropping except on hard safety/performance failure. |
| B — visible context | Objects recently above/near horizon, within camera/manual viewport margin, or in the current overhead list. | Medium cadence; bounded by density and device budget. |
| C — background eligibility | Remaining publishable catalog used to discover future Band B objects. | Low-frequency coarse scan or staggered batches; never per visual frame. |

At package activation, precompute immutable lightweight attributes such as mean motion, object type and element age.

At a coarse cadence, process Band C in batches and estimate observer-relative eligibility using the same approved propagation pipeline.

Promote candidates near the horizon/viewport and user-priority objects to Band B/A.

Propagate Band A and B at configured cadences; publish typed arrays or compact records to the main thread.

Interpolate visual marker motion between worker updates when the time gap is inside the approved interpolation limit.

Demote objects after hysteresis to prevent rapid band thrashing.

Record active counts and compute duration; if a budget is exceeded, reduce Band B density/cadence before affecting Band A.

priority_score =
  selected_bonus + watched_bonus + imminent_pass_bonus +
  viewport_bonus + horizon_proximity_bonus + search_bonus -
  stale_penalty - density_penalty

Note: coefficients are M0.5 configuration values validated by profiling; they are not scientific constants.

## G.13 Camera/manual projection and candidate algorithm

Represent the object direction as azimuth/elevation and the viewing direction as normalized heading/camera-elevation/roll from the orientation abstraction or Manual Sky.

Compute spherical angular separation, not flat screen distance: cos(theta) = sin(e1)sin(e2) + cos(e1)cos(e2)cos(a1-a2). Clamp the cosine to [-1,1] before acos.

Apply calibrated horizontal/vertical field of view and screen rotation to project eligible directions. The camera FOV value is device/configuration evidence, not assumed from CSS pixels.

Construct the candidate radius from the displayed uncertainty region plus the touch-selection tolerance. A marker’s visual radius does not define object certainty.

Return all candidates inside the angular region. Sort first by angular separation, then explicit user priority and stable tie-breaker; do not silently identify the nearest as certain.

When no candidate exists, offer widen region, search, Manual Sky pan and data/confidence help rather than a false match.

## G.14 Pass prediction algorithm

Figure G-3 — Deterministic on-device pass solver and notification lifecycle.

For an object, observer and selected element set, define f(t) = elevation(t) - horizon_mask. The solver uses only the approved propagation pipeline and returns metadata tying every result to element_set_key and package version.

Estimate orbital period from the SatRec/library fields and choose an adaptive coarse sample step: clamp(period_seconds / 360, 10 seconds, 120 seconds). This is a project starting rule subject to G0.5 benchmarking.

Sample f(t) across the requested UTC window. A transition f(t0) < 0 to f(t1) >= 0 brackets rise; the reverse brackets set. Handle a pass already in progress at the window start.

Refine each bracket with bisection until interval width is <=1 second or the M0.5-approved tolerance. Bisection is chosen for deterministic bracketing and requires no derivative.

Within each rise/set interval, find maximum elevation with a bounded derivative-free scalar search (golden-section or equivalent) and verify the maximum against neighbouring samples.

Attach maximum azimuth/range, element epoch/age, sunlit/shadow result when available, observer darkness when implemented, and brightness state (known/unknown).

Deduplicate adjacent intervals caused by numerical noise using the approved minimum-gap/tolerance rule and record solver diagnostics.

Persist/schedule only the nearest rolling set permitted by the platform. Recompute on app activation, significant location change, package activation, watch change and notification-permission change.

Suppress or label an alert when clock state, source age or propagation failure exceeds the approved policy. The app never guarantees OS delivery time.

| Pass result field | Meaning |
| --- | --- |
| rise_utc / max_utc / set_utc | UTC event instants; local formatting occurs in the UI. |
| max_elevation_deg / azimuth_deg / range_km | Observer-relative computed values at the stated times. |
| element_set_key / epoch / package_version | Reproducibility and freshness. |
| solver_version / tolerance_seconds | Algorithm traceability. |
| sunlight_state / brightness_state / observer_darkness | Independent visibility-related dimensions. |
| degradation_codes | Stale elements, clock skew, propagation failure or incomplete visibility inputs. |

## G.15 Visibility and uncertainty domain model

| Dimension | Allowed values | UI implication |
| --- | --- | --- |
| Geometric state | below_horizon / above_horizon / unknown | Controls whether a direction is geometrically available, not naked-eye visibility. |
| Sunlight state | sunlit / penumbra_or_uncertain / earth_shadow / unavailable | May support “model indicates sunlit”; never proves visible brightness. |
| Brightness state | magnitude_known / estimate_only / unknown | Unknown remains unknown; no inferred invisibility. |
| Observer darkness | daylight / twilight / dark / unavailable | Context only; separate from object brightness. |
| Element freshness | fresh_by_policy / aging / stale / unknown | Controls wording, alert eligibility and diagnostics. |
| Orientation confidence | usable / calibrating / low / manual / unavailable | Controls uncertainty region and Camera Sky behaviour. |

Permitted summary logic “May be visible” is allowed only when the approved rule has sufficient geometric, sunlight, observer-light and brightness inputs. Otherwise show the independent facts and “Visibility unknown.” Above-horizon alone never maps to visible.

## G.16 Failure taxonomy and recovery

| Code family | Examples | Recovery / user mapping |
| --- | --- | --- |
| ING-HTTP | ING-HTTP-403, -429, -5XX, -TIMEOUT | Stop/backoff/alert operations. User keeps last-known-good; Data Status may show refresh delayed. |
| ING-PARSE | ING-PARSE-FORMAT, -EMPTY, -HTML | Quarantine run/candidate; no current-pointer change. |
| ING-SCHEMA | MISSING_FIELD, BAD_TYPE, BAD_EPOCH, RANGE_GUARD | Quarantine record; systemic pattern fails package. |
| ID | ID-ANALYST-EXCLUDED, ID-TEMP-EXCLUDED, ID-CONFLICT | Do not expose persistent user features; log controlled reason. |
| PKG | PKG-CHECKSUM, PKG-COUNT, PKG-INCOMPATIBLE, PKG-ACTIVATE | Retain last-known-good and show cached-data state. |
| ORB | ORB-PARSE, ORB-DECAYED, ORB-NONFINITE, ORB-LIBRARY | Exclude record/result; object detail may show position unavailable. |
| TIME | TIME-SKEW, TIME-AMBIGUOUS, TIME-SOURCE-STALE | Degrade timing/confidence; suppress high-confidence alert wording. |
| PASS | PASS-NO-BRACKET, PASS-NO-MAX, PASS-NUMERIC | Do not schedule; retain diagnostics and explain unavailable pass. |
| SENSOR | SENSOR-DENIED, SENSOR-LOW-CONFIDENCE, SENSOR-UNAVAILABLE | Manual Sky remains complete. |

## G.17 Verification and numerical reference strategy

| Suite | Minimum evidence |
| --- | --- |
| Provider fixtures | Captured/redacted approved OMM JSON, 304/no-change, 403/429, HTML error body, truncation and malformed records. |
| Schema/property | Required fields, type coercion rejection, large IDs, UTC parsing, range guards and canonical checksum stability. |
| SGP4 reference | Vallado verification vectors and an independent implementation such as python-sgp4; compare position/velocity and observer look angles [E-20]. |
| Coordinate fixtures | Known UTC, observer and object states covering quadrant boundaries, horizon crossings, longitude wrapping and high latitude [E-21]. |
| Identity fixtures | Public identity, analyst number reuse, temporary-to-permanent migration and conflicting source metadata. |
| Pass fixtures | No pass, pass in progress, grazing horizon, multiple passes, deep-space object, stale element and clock skew. |
| Package failure | Interrupted write, wrong count/checksum, incompatible format, parse crash and rollback. |
| Performance | Supported devices, active counts, worker compute duration, memory, main-thread long tasks, battery/thermal sampling and background resume. |

Golden fixtures are version-controlled and name the source/license status, expected implementation, tolerance and reason for inclusion.

A test passes only when both numerical output and classification/failure metadata match.

No single third-party library validates itself: OrbitMark compares against an independent implementation or published reference outputs.

The G0.5 evidence pack contains machine-readable results, commit/package versions and a human-readable variance summary.

## G.18 Observability and operational controls

| Signal | Required dimensions |
| --- | --- |
| ingest_run_total / duration | source, dataset, result, HTTP class, parser version. |
| source_freshness | source, latest provider/fetch time, current package age, oldest/median/newest element-age buckets. |
| record_validation | validation code, count, source, systemic flag; never raw payload in telemetry. |
| package_publish | version, count, size, checksum result, required client, duration, rollback flag. |
| client_activation | version, success/failure code, parse duration, device tier; no location. |
| orbital_compute | worker duration buckets, active bands/counts, failure-code buckets, package version. |
| pass_compute | object type, window bucket, event count, solver duration, degradation-code bucket; no coordinates. |

Operations has a runbook for provider block, stale source, invalid-rate spike, package publish failure, client incompatibility and numerical regression.

Alerts distinguish “provider not updated” from “OrbitMark ingest failed.”

Raw precise user location, free-form notes/tags, camera frames and headings remain prohibited telemetry.

## G.19 Security, privacy and provider controls

Space-Track credentials and provider session tokens exist only in the server secret store and dedicated ingest process.

Provider payloads are treated as untrusted input: bounded size, strict content type/format, parser limits, schema validation and no dynamic code execution.

Package checksum protects integrity; transport uses HTTPS. A future signature scheme may be added by ADR if threat modelling requires it.

Observer coordinates used for sky/pass calculation remain local by default. Diagnostics use coarse/non-sensitive categories.

Source terms, attribution, caching and redistribution require the existing legal gate before public production.

## G.20 UX/UI implementation obligations

| Surface | Required data-engine states |
| --- | --- |
| S-01 Launch | Loading cached manifest, activating package, last-known-good fallback, incompatible package and first-load unavailable. |
| S-03 Tonight | Package/source age summary, observer/time state and honest empty state; no “live” label for computed data. |
| S-05/S-06 Sky | Modelled-time indicator, source/freshness access, orientation confidence, clock-skew warning, candidate region and position-unavailable state. |
| S-07 Candidate list | Angular candidate region, count, separation ordering, object type/identity limits and no silent nearest-object certainty. |
| S-08 Object detail | Object key-facing UI uses catalog ID/source, element epoch, package version, calculated-for time, geometric/visibility fields and degradation reasons. |
| S-11/S-12 Passes | Element/source age, solver result, local-time formatting, alert permission/delivery caveat, recompute state and stale/skew suppression. |
| S-15 Data Status | Source lane, last success, active package, element-age distribution, cached fallback, provider delay, quarantine/systemic error and support export. |
| S-18 Error/offline | Specific recoverable message mapped from controlled code; preserve useful cached/manual functionality. |

Claude Design requirement Claude Design must produce complete visual and accessibility states for package activation, cached fallback, stale/aging elements, provider delay, clock skew, position unavailable, excluded/unstable identity, pass unavailable and diagnostic export. A generic red error banner is not an acceptable substitute.

## G.21 Team ownership and integration sequence

| Order | Team/owner | Deliverable | Downstream dependency |
| --- | --- | --- | --- |
| 1 | Orbit/backend | Canonical schemas, source adapter, identity rules, fixtures and ingest state machine. | Package publisher, QA. |
| 2 | Platform/backend | Immutable package/manifest, API/status and operations runbook. | Client cache/worker. |
| 3 | Orbital client | SatRec adapter, explicit frames/units, working-set worker and diagnostics. | Sky/manual UI. |
| 4 | Pass/mobile | Pass solver, clock/freshness policy and local notification lifecycle. | Passes screens. |
| 5 | UX/content | All Appendix G state/copy contracts and accessible fallbacks. | Frontend implementation and tests. |
| 6 | QA/security/operations | Independent vectors, failure injection, performance, privacy/provider review and evidence pack. | G0.5 approval. |

## G.22 Gate G0.5 — development authorization checklist

| Gate item | Pass evidence |
| --- | --- |
| Source adapter | Provider-policy tests, conditional fetch, block/backoff and no credential leakage. |
| Identity | Analyst/temporary exclusion and reuse fixtures; stable object_key relationships. |
| Persistence | Immutable raw/normalized sets, idempotency and no history overwrite. |
| Package | Manifest, checksum, atomic pointer, interrupted-write and client rollback tests. |
| Numerics | Reference-vector parity for OMM parsing, SGP4, coordinate transforms and errors. |
| Working set | Profile proving no full-catalog per-frame work and acceptable supported-device budgets. |
| Pass solver | Rise/max/set reference parity, stale/skew degradation and reschedule tests. |
| UX states | Reviewed S-01/S-03/S-05/S-08/S-11/S-15/S-18 designs for every required engine state. |
| Operations | Metrics, alerts, runbook and diagnostic export. |
| Approval | Orbit owner, architecture, QA and Product Owner sign the evidence pack. |

Stop-work rule Broad screen implementation may prototype against fixtures, but Camera Sky, Passes and public data refresh are not production-authorized until G0.5 passes. A failed gate is not waived through visual polish or schedule pressure.

## G.23 Definition of Done for orbital-data features

Requirement/ADR IDs are linked in code, tests and pull-request evidence.

Inputs, units, frames, time system and identity class are explicit at module boundaries.

Happy path, stale/offline, provider error, malformed record, clock skew, propagation failure and rollback are implemented and tested.

No raw location, credentials, notes or camera data appear in logs/analytics.

Performance results exist for supported device tiers and preserve Manual Sky.

UX copy passes the claims registry and accessibility states pass screen-reader/large-text review.

Operations can diagnose the package/source/solver version from non-sensitive support information.

The release evidence pack can reproduce the displayed position/pass from fixture inputs.

## G.24 Controlled open items

| ID | Open item | Resolution rule |
| --- | --- | --- |
| G-O-01 | Element-age guardrails by orbit/object class. | Set from validation and user-risk evidence at G0.5/G1; do not invent one global scientific limit. |
| G-O-02 | Exact working-set counts/cadences and interpolation limit. | Set by profiling on supported device tiers and stored in versioned configuration. |
| G-O-03 | Whether SupGP is introduced for selected objects. | Requires provider/legal review, explicit UI source label and new ADR/source-precedence tests. |
| G-O-04 | Whether analyst identities can later be lineage-mapped. | Requires durable mapping evidence, migration tests and privacy/product review before user persistence. |
| G-O-05 | Package cryptographic signature beyond checksum. | Threat-model decision before public scale; checksum remains mandatory. |

# Appendix H. Autonomous Development Operating Model

Binding execution authority for unattended development from repository bootstrap to a production-candidate staging build. This appendix does not authorize production release or external/legal sign-off.

## H.1 Approved operating defaults

| Area | Controlled default |
| --- | --- |
| Project state | Greenfield monorepo; no legacy-code compatibility assumption. |
| Client | React + TypeScript + Vite PWA, followed by Capacitor iOS/Android packaging. |
| Services | Flask API, PostgreSQL, dedicated ingest worker and Railway staging. |
| Developer environment | WSL2, Claude Code CLI, GitHub, PyCharm and Git worktrees. |
| Automation authority | Dependencies, source edits, disposable/staging migrations, tests, browsers, screenshots, commits, feature pushes, PRs and staging deployments. |
| Protected boundary | No main merge, production deployment/destructive data, billing, secret disclosure, provider/legal acceptance or gate bypass. |
| Devices | Browser/simulator evidence first; physical iPhone/Android gate remains externally blocked until devices are named. |
| Design output | Figma-ready specification, tokens, SVG/PNG, Storybook and implementable React components. |
| Blocker behavior | Continue with fixtures/mocks and safe conservative defaults; record blockers and stop only the blocked irreversible capability. |

## H.2 Autonomous control loop

1. Read RUN_STATE.yaml, WORK_QUEUE.yaml, controlling CDR clauses, blockers and previous evidence.

2. Select one highest-priority READY work package with satisfied dependencies and no file-ownership conflict.

3. Create a feature branch/worktree and a work-package contract binding requirements, files, tests, screenshots, evidence, rollback and prohibited actions.

4. Run the planning Council quorum and resolve every STOP/CRITICAL issue before editing.

5. Implement the smallest coherent vertical slice, using fixtures when external dependencies are unavailable.

6. Run layered verification, launch and drive the real app, capture required screenshots and generate an evidence manifest.

7. Run independent Council review; the implementation agent cannot approve its own work.

8. Remediate and re-run until no unresolved STOP/CRITICAL/MAJOR finding remains.

9. Commit, push the feature branch, open/update a PR, update traceability/state and evaluate the work-package/phase gate.

10. Continue automatically to the next READY package, or return a durable blocker/failed-safe state.

Figure H-1 - Autonomous delivery control loop. Evidence and Council review precede every gate transition.

## H.3 State and work-package model

| State | Meaning | Allowed next states |
| --- | --- | --- |
| BACKLOG | Defined but dependencies/gate not satisfied. | READY |
| READY | Eligible for autonomous selection. | PLANNING |
| PLANNING | Contract and planning Council in progress. | IMPLEMENTING, BLOCKED_* |
| IMPLEMENTING | Code/docs being changed in isolated branch/worktree. | VERIFYING, BLOCKED_* |
| VERIFYING | Layered tests/running-app/screenshots/evidence. | COUNCIL_REVIEW, REMEDIATION |
| COUNCIL_REVIEW | Independent specialist review. | REMEDIATION, EVIDENCE_COMPLETE |
| REMEDIATION | Findings are fixed and reverified. | VERIFYING, COUNCIL_REVIEW |
| EVIDENCE_COMPLETE | Required evidence/traceability complete. | DONE, BLOCKED_* |
| DONE | Work package and its exit checks passed. | None |
| BLOCKED_EXTERNAL | Credential, provider/legal, device or Product Owner authority required. | READY after evidence/authority |
| BLOCKED_TECHNICAL | Retry budget exhausted with reproducible failure. | READY after new diagnosis/decision |
| FAILED_SAFE | No integration; branch/evidence preserved. | READY after incident resolution |

## H.4 Phase and gate sequence

| Phase | Controlled scope | Exit gate |
| --- | --- | --- |
| P0 | Governance, repository controls, Skills/agents/hooks, CI and state. | G-P0 |
| P1 | PWA/API/database/Storybook clean foundation. | G-P1 |
| P2 | OMM ingestion, identity, immutable storage, quarantine and package lifecycle. | G-P2 |
| P3 | Orbital engine, explicit frames/units, golden vectors, working set and client activation. | G0.5 |
| P4 | UX design system, S-01..S-18 contracts/states and Storybook baselines. | G-P4 |
| P5 | Tonight, Manual Sky, candidates, object detail and local catalog. | M1 manual core |
| P6 | Camera/sensors/calibration/uncertainty with fallback. | M1 Camera conditional |
| P7 | Local passes, watch recomputation and notifications. | M2 |
| P8 | Data Status, Learn, settings/privacy/a11y and trust. | M3 |
| P9 | Security, accessibility, performance, resilience and localization hardening. | Beta |
| P10 | Railway staging beta, migration/rollback and evidence closure. | Staging production candidate |

## H.5 Gate decisions and retry policy

PASS continues automatically; PASS_WITH_ADVISORY continues and creates backlog items.

BLOCK triggers automatic remediation within the work-package retry budget.

EXTERNAL_BLOCK keeps the affected capability/gate closed but does not stop independent work.

STOP_SHIP freezes integration and creates a high-severity incident/evidence record.

Three repetitions of the same deterministic failure signature trigger debugger and red-team review, then BLOCKED_TECHNICAL if unresolved.

Provider 403/429 stops the ingest run immediately; no aggressive retries; last-known-good data remains active.

Security, privacy, claims and data-loss critical findings cannot be waived by the autonomous system.

## H.6 Repository and branch authority

Use main as protected production history; unattended processes cannot merge or deploy it.

Use develop as staging integration; auto-merge is permitted only after all mandatory checks and only if repository policy enables it.

Use wp/<phase>-<id>-<slug> branches and optional Git worktrees, with one writer per worktree.

Every stateful/database change includes a versioned migration and rollback/recovery evidence.

Conversational memory is never the run state; durable YAML, work-package files, commits and evidence control resumption.

## H.7 Required autonomous artifacts

| Artifact | Purpose |
| --- | --- |
| CLAUDE.md | Concise project facts, authority and safety boundaries. |
| .claude/skills/**/SKILL.md | Repeatable project procedures. |
| .claude/agents/*.md | Independent specialist Council contexts. |
| .claude/settings.json | Shared permissions, sandbox and deterministic hooks. |
| RUN_STATE.yaml / WORK_QUEUE.yaml | Resumable state machine and dependency graph. |
| DOCS/PROJECT_SKILLS.md | Generated human-readable Skills registry; CI-enforced. |
| DOCS/12_BLOCKERS.md | External/technical blocks and safe continuation. |
| artifacts/evidence/**/manifest.json | Hashed evidence tied to commit/requirements/gate. |
| COUNCIL_REVIEW.md / findings JSON | Independent review record. |
| Gate record | Only authority for phase progression. |

## H.8 Autonomous completion boundary

Autonomous delivery ends with a production-candidate staging build and complete residual-risk/external-block list. Production merge/deployment, provider/legal acceptance and mandatory external professional approvals remain human-controlled.

# Appendix I. Claude Skills, Agents and Council Strategy

Binding strategy for using Claude Code capabilities without relying on unstructured prompting or experimental controls as the sole quality mechanism.

## I.1 Operating split

| Mechanism | Use | Control rule |
| --- | --- | --- |
| CLAUDE.md | Always-loaded concise facts, commands, architecture and boundaries. | Keep concise; procedures belong in Skills. |
| Project Skills | Repeatable multi-step workflows under .claude/skills. | Explicitly invoked for critical gates; evaluated and registered. |
| Subagents | Isolated specialist contexts and independent Council review. | Implementation agent cannot self-approve; tools/permissions restricted. |
| Command hooks | Deterministic pre/post/stop enforcement. | Production controls use shell/CI, not model judgment. |
| CI | Reproducible checks and evidence retention. | Branch protection and required checks remain authoritative. |
| Bundled run/verify skills | Launch and inspect the actual app. | Record a project run recipe for multi-service launch. |
| Agent teams/dynamic/agent hooks | Optional experiments for parallel audits. | Never the sole gate; maintain deterministic fallback. |

## I.2 Mandatory Skills portfolio and registry

| Skill | Primary authority/output |
| --- | --- |
| orbitmark-bootstrap | Initialize or validate the OrbitMark repository, environment, autonomous controls, state, work queue, and generated skills registry. |
| orbitmark-autopilot | Execute one bounded autonomous OrbitMark work-package cycle from queue selection through planning, implementation, verification, council review, evidence, PR and state update. |
| orbitmark-plan-work-package | Create a controlled work-package plan binding requirements, files, tests, screenshots, risks, council roles, evidence and rollback before implementation. |
| orbitmark-requirements-traceability | Maintain bidirectional traceability among CDR requirements, decisions, work packages, code, tests, screens, evidence and release gates. |
| orbitmark-orbital-data | Implement or review OrbitMark orbital ingestion, identity, immutable packages, SGP4/SDP4 propagation, frames, look angles, working sets and pass calculations under Appendix G. |
| orbitmark-ux-design-authority | Design OrbitMark screens, states, components and visual system for Claude Design while enforcing truth, curation, accessibility, Manual Sky parity and data-engine states. |
| orbitmark-frontend-implementation | Implement approved OrbitMark React/TypeScript UI contracts as semantic, responsive, accessible components with Storybook and browser tests. |
| orbitmark-test-and-evidence | Run the required OrbitMark test layers and create an immutable, hashed evidence pack tied to requirements and a commit. |
| orbitmark-screenshot-matrix | Capture deterministic OrbitMark screen and component screenshots across required states, viewports, text scales and themes, and compare them to approved baselines. |
| orbitmark-accessibility-gate | Evaluate OrbitMark critical tasks and UI states for WCAG 2. |
| orbitmark-security-privacy-gate | Review OrbitMark code, architecture and evidence for secrets, dependency risk, auth/API abuse, local-first location, data minimization and release security. |
| orbitmark-claims-gate | Scan OrbitMark UI, documentation, tests and marketing copy for prohibited or unsupported detection, accuracy, freshness, visibility, debris and notification claims. |
| orbitmark-council-review | Run the appropriate independent OrbitMark council quorum and consolidate structured findings without allowing implementers to approve their own work. |
| orbitmark-release-gate | Evaluate an OrbitMark work-package, phase or release gate strictly from required evidence and issue a machine-readable PASS/BLOCK/EXTERNAL_BLOCK/STOP_SHIP record. |
| orbitmark-docs-sync | Synchronize OrbitMark requirements, ADRs, contracts, diagrams, APIs, screenshots and runbooks after implementation changes. |

R-I-001: At bootstrap and after every Skills change, Claude shall regenerate DOCS/PROJECT_SKILLS.md from .claude/skills/**/SKILL.md. CI shall fail on missing, duplicate or orphan registry entries.

## I.3 Skill engineering and evaluation

1. Use a narrow action-oriented name and trigger description.

2. Declare controlling CDR clauses, inputs, outputs, preconditions, prohibited operations and completion evidence.

3. Use deterministic scripts for validation, destructive-command guards, registry generation and gate decisions.

4. Include positive, edge/failure and prohibited-operation fixtures.

5. Evaluate material changes; record expected vs. observed artifacts and trigger behavior.

6. Disable and mark BLOCKED any skill that over-triggers, modifies protected files, weakens gates or requests unsafe tools.

7. Community/external skills are advisory and require source/license/security/evaluation review before activation.

## I.4 Council architecture

Figure I-1 - Skills execute controlled procedures; specialist subagents challenge work; deterministic hooks and CI enforce the boundary.

| Council role | Mandatory review focus |
| --- | --- |
| Program Director | Coordinate OrbitMark autonomous delivery, work queue, gates, council and evidence. Use for planning and phase control. |
| Product Strategy Reviewer | Protect the OrbitMark annotation/curation wedge, MVP boundary and business-plan evidence. Use for product and scope review. |
| Orbital Dynamics Reviewer | Independently review OMM, SGP4/SDP4, frames, UTC, look angles, uncertainty, working sets and pass solvers. |
| Data Platform Architect | Review ingestion, identity, immutable persistence, packages, APIs, migrations, rollback and observability. |
| Mobile Ar Architect | Review PWA/Capacitor, sensors, orientation, camera projection, permissions, notifications and device performance. |
| Ux Design Director | Review information architecture, visual direction, screen/state completeness and implementation handoff. |
| Accessibility Auditor | Audit non-camera parity, semantics, keyboard, screen reader, text scale, contrast and reduced motion. |
| Security Privacy Reviewer | Audit threats, secrets, dependencies, authorization, data minimization and precise-location handling. |
| Qa Reliability Lead | Challenge test coverage, determinism, failure injection, visual evidence, flakiness and reproducibility. |
| Devops Release Manager | Review CI/CD, environments, migrations, rollback, staging, observability and release evidence. |
| Commercial Reality Reviewer | Review cost, complexity and commercial relevance against the business plan without changing product authority. |
| Red Team Adversary | Attempt to falsify completion, identify unsafe assumptions, reproduce failures and challenge claims/evidence. |

## I.5 Quorums and severity

Planning: Program Director, owning domain reviewer, QA and one adversarial reviewer.

Design: UX, Accessibility, Product/Claims and Frontend/Mobile.

G0.5: Orbital, Data Platform, QA, Security/Privacy and Program Director.

Phase gate: Program Director, QA, impacted specialists and Red Team.

STOP/CRITICAL/MAJOR findings must be remediated before work-package completion; missing evidence cannot be downgraded by opinion.

## I.6 Permissions and hooks

Project settings default to acceptEdits within the sandbox; risky Git push, staging deploy and migration commands require explicit permission/rules.

Deny main/master pushes, destructive Git cleanup, root deletion, production commands and Railway deletion.

PreToolUse command hook inspects Bash commands and returns a blocking exit for protected patterns.

PostToolUse runs fast deterministic checks after edits; Stop verifies evidence when state claims completion.

Agent/model hooks, if piloted, remain advisory because command hooks are the production-stable enforcement path.

## I.7 Source basis

| Primary source | Applied conclusion |
| --- | --- |
| Claude Code Skills documentation | Project procedures are packaged in .claude/skills and load on use; run/verify workflows are recorded as project skills. |
| Claude Code Subagents documentation | Specialist agents use isolated contexts, focused prompts and restricted tools/permissions. |
| Claude Code Settings/Memory documentation | Project settings/hooks are shared; CLAUDE.md carries concise startup context, not enforcement. |
| Claude Code Hooks documentation | Command hooks provide deterministic lifecycle control; agent hooks are experimental. |
| Claude Code CLI/Common Workflows | Programmatic print mode, budgets/turn limits, branches and worktrees support bounded automation. |
| Anthropic official Skills repository | Official frontend-design/skill-creator material may inform design and evaluation but remains subordinate to the CDR. |

# Appendix J. Claude Design Production and Automated Evidence

Binding production package for Claude Design, frontend implementation, screenshots, visual regression and release evidence.

## J.1 Design production scope

Experience strategy, JTBD, critical journeys, permission/trust model and accessibility risk analysis.

Information architecture and deep-link/state transition model.

S-01 through S-18 screen contracts with full default/degraded/error/accessibility states.

Design tokens, typography, spacing/grid, marker grammar, icons, motion, focus and data-density rules.

Figma-ready frames/specification, SVG/PNG assets, Storybook stories and React-ready component contracts.

Responsive/mobile/tablet/desktop designs, dynamic text, reduced motion, keyboard and screen-reader behavior.

Implementation handoff, copy/claims deck, design decisions, known limitations and evidence matrix.

## J.2 Visual and interaction authority

| Principle | Binding consequence |
| --- | --- |
| Calm night instrument | Deep navy surfaces, high contrast, restrained cyan/amber/status colors; avoid generic neon sci-fi and HUD clutter. |
| Curation over spectacle | Catalog/save/note/tag/watch/pass hierarchy remains primary. |
| Visible truth | Modelled-for time, source/package/element age, clock/sensor confidence and visibility unknowns are prominent. |
| Permission-late | Show value first; request each permission only after user action and a primer; complete fallback remains available. |
| Candidate certainty | Tap returns all candidates within angular/uncertainty region; never silently claim one exact object. |
| Accessible parity | No core task depends on camera, motion, color, drag, fine pointing, canvas or animation. |
| Signature motif | Dashed uncertainty ring communicates bounded, model-based direction. |

## J.3 Screen/state evidence matrix

Capture each material screen/state at 390x844 and 1280x800; critical flows add 360x800, 430x932, 768x1024 and 1440x900.

Capture 100%, 150% and 200% text where supported, reduced motion, offline, keyboard/focus and pseudo-localization.

Platform-native camera/sensor/notification permission states are simulator/physical-device evidence, not browser baselines.

File name: <screen-id>__<state>__<viewport>__<theme>__<text-scale>__<locale>__<commit>.png.

Every screenshot has a JSON sidecar with route, fixture, package/element, browser/device/OS, pixel ratio, timestamp, commit, test and requirement IDs.

## J.4 Automated verification pipeline

Figure J-1 - Layered checks feed a hashed evidence pack and independent Council gate.

| Layer | Required tool/evidence |
| --- | --- |
| Static | Type/lint/format/schema plus secret/dependency scans. |
| Unit/property | Vitest/Pytest, orbital/time/identity edge fixtures. |
| Contract/integration | OpenAPI/JSON Schema, migrations, ingest/package/client rollback. |
| Component | Storybook render/interaction/a11y plus Vitest Browser Mode. |
| E2E | Playwright critical flows across supported browsers. |
| Visual | Playwright screenshots and Storybook baselines with actual/expected/diff. |
| Accessibility | axe, ARIA snapshots, keyboard/text scale/contrast plus manual AT checklist. |
| Performance/resilience | Worker/main-thread profiles, offline/network/provider/package failure injection. |
| Device | Named iPhone/Android camera/sensor/notification matrix before relevant gates. |
| Evidence | Environment, commands, logs, reports, traces, screenshots, hashes, traceability, Council and gate record. |

## J.5 Baseline and screenshot governance

Freeze clock, location, package, element set, locale, random seed and animation state for deterministic captures.

Never blanket-accept visual diffs. An approved visual-change record links the changed requirement/design decision and Council review.

Screenshots supplement behavioral assertions and cannot prove interaction, accessibility or numerical correctness alone.

Automated axe findings supplement and do not replace manual assistive-technology review.

Simulator evidence supplements and does not replace required physical-device evidence.

## J.6 Design acceptance scorecard

| Dimension | Weight | Blocking rule |
| --- | --- | --- |
| Product wedge/task clarity | 20 | Must make curation loop primary. |
| Truth/uncertainty/data state | 20 | Any unsupported certainty is STOP. |
| Accessibility/non-camera parity | 20 | Any inaccessible critical task is STOP. |
| Visual hierarchy/distinctiveness | 15 | Generic/low-legibility direction fails review. |
| State completeness/recovery | 10 | Missing material failure state blocks. |
| Responsive/platform fit | 10 | Critical clipping/platform mismatch blocks. |
| Performance/implementation feasibility | 5 | Unbounded or main-thread-heavy design blocks. |

Threshold: at least 85/100 and no truth, accessibility, privacy, claims or core-task critical defect.

## J.7 Release evidence record

Each work package stores an immutable evidence directory with manifest and SHA-256 hashes.

The manifest binds commit, environment, requirements, commands, outputs, Council findings and gate decision.

Gate progression is denied when evidence is missing, stale, unhashed or produced from a different commit.

Production remains human-controlled even when every machine-verifiable item passes.

Revision v1.2 note: Appendices H-J establish the autonomous development operating model, Skills/Council governance and Claude Design/evidence production package. They do not alter the core product truth, orbital-data or external sign-off boundaries in v1.1.